Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/5/2020 5:00 pm

End time: 10/5/2020 5:45 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed some issues with how I implemented my filter buttons.

- What is planned to be done until the next scrum meeting?

  - Have filters for job and status completed.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on transferring my draft of the front-end work for the candidate application page onto the website

- What is planned to be done until the next scrum meeting?

  - Continue this same task

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I added a delete option for the events, that’ll remove it from the database. Also I’m working on fixing the sorting for the events on the jobseeker view.

- What is planned to be done until the next scrum meeting?

  - I’m for sure going to fix the sorting so that the jobseeker can sort the events whichever way they’d like.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Didn’t have much time to work over the weekend or today, so not much has changed since last scrum. After class today (around 9 pm) and tomorrow before scrum I will have some more time to work on the project

- What is planned to be done until the next scrum meeting?

  - Finish implementing email notifications for job applications or status changes

- What are the hurdles?