Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/6/2020 6:30 pm

End time: 10/6/2020 7:00 PM

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on filter by name. Needed to create a function to split all the names of the applicants because there is only a full name and no first and last name.

- What is planned to be done until the next scrum meeting?

  - Link my work to Eric’s work and continue work on filters.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Completed uploading the candidate application webpage unto the website (pushed webpage and all other necessary files to the GitHub Repo)

- What is planned to be done until the next scrum meeting?

  - Work on adding subscription buttons onto company page profiles (user story 14)

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I’ve been fixing the sorting feature for the events page the sorting by date of event and posted data was not working correctly, while the sort by name was. Also, I need to be able to display the company logo on the events page, and maybe add a field for location for the events page.

- What is planned to be done until the next scrum meeting?

  - Keep working on getting the features for the events page done in the backend to later add to the front-end.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added an email notification for a job seeker to confirm that they have applied for a job

- What is planned to be done until the next scrum meeting?

  - Add the email notifications for status changes for job applications and elsewhere in the site

- What are the hurdles?