Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/8/2020 2:00 pm

End time: 10/8/2020 2:15 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2 hrs

- What was done since the last scrum meeting?

  - Continued work on filters for the application review page. Began implementation of name search.

- What is planned to be done until the next scrum meeting?

  - Complete filters for the application review page.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Still worked on adding the subscribe buttons onto the company profile page

- What is planned to be done until the next scrum meeting?

  - Continue the same task

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I’m still working on the things I mentioned the previous meetings working on the editing form, while constantly fixing things up in the front-end.

- What is planned to be done until the next scrum meeting?

  - For tomorrow I would like to have the post/edit/delete event buttons for the company employer done and working so that I may show it off in the sprint review. Also, show the basic layout and sorting features for the events page on the jobseeker side.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Haven’t been able to change much since last meeting because I am still at work, but have been looking in to the code and emailing companies when jobs get applied to

- What is planned to be done until the next scrum meeting?

  - Finish implementing the email notifications

- What are the hurdles?