Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/9/2020 5:00 pm

End time: 10/9/2020 5:40 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2 hrs

- What was done since the last scrum meeting?

  - Finished confirmation box for changing application status and some ui elements.

- What is planned to be done until the next scrum meeting?

  - Get search by name done for applications.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Added some additional buttons for the sidebar in the job search page. One that directs the user to the events page, and the other for logging out. Also been making note of some of the bugs that that page that I have been encountering

- What is planned to be done until the next scrum meeting?

  - Start working on adding some front-end design to the events page. Also begin to catalogue issue/bug for each page we have on the website

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - The company profile form to edit events is still in the works, however the sorting and displaying of events is now completely done.

- What is planned to be done until the next scrum meeting?

  - I will have the form for editing events completely done and ready to showcase for the sprint review.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued work on automated email notifications

- What is planned to be done until the next scrum meeting?

  - Continue work on automated email notifications

- What are the hurdles?