Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/28/2020 5:00 pm

End time: 9/28/2020 5:45 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished some visual changes to my view application page. Pushed and merged all my work to dev-Sprint2.

- What is planned to be done until the next scrum meeting?

  - Test dev branch and begin working on filters for view application page.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Continued implementing the front-end for candidate search page based on its mock-up design

- What is planned to be done until the next scrum meeting?

  - Continue working on the same task

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I merged and pushed my work to our dev-Sprint2 branch. And check to see if everything from my end was working correctly in that branch.

- What is planned to be done until the next scrum meeting?

  - I plan to either work on the events page or add a few features to the landing page.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pushed work to my branch, ran in to an issue where I deleted the email notifications from my branch. Have to fix this before continuing

- What is planned to be done until the next scrum meeting?

  - Work on planning meeting to determine the next story I will be working on

- What are the hurdles?