Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/29/2020 6:30 pm

End time: 9/29/2020 7:05 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created new branches for sprint 3. Began html setup for testing filters.

- What is planned to be done until the next scrum meeting?

  - Finish working on test buttons so I can work on back end implementation.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Continued working on the front-end for the candidate application page. I finally finished adding the main components for the page

- What is planned to be done until the next scrum meeting?

  - Clean up the draft front-end work, and upload/commit onto the webpage

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I was looking at the very simple model I had made for events last semester, as well as looking at the very basic/practically empty page I left last semester to work on this semester. I had kind of the beginning of a sorting bult into the page for the events, so I’m improving/fixing that. As for now, I’m going to first prioritize making a form for the company owner to be able to post an event, and have it saved in our database for the jobseeker to then later be able to view it in the events page.

- What is planned to be done until the next scrum meeting?

  - Work on making a form for the company owner side for them to able to post an event. Once I have the event form working I’m going to implement it so that a company owner can post an event from a button in the company owner’s profile, where it will send them to a different page for them to be able to complete the form and post the event.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did the planning meeting yesterday, noticed that my branch didn’t have all my work on it and I accidentally deleted the email stuff I showed during the review meeting

- What is planned to be done until the next scrum meeting?

  - Need to redo the email code for the profile pic upload and merge it with the new dev branch that Ryan created. Then also do the email for job applications and elsewhere within the site.

- What are the hurdles?