Sprint Planning Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 9/28/2020 5:00 pm

End time: 9/28/2020 5:45 pm

After discussion, the velocity of the team was estimated to be 40

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 12 Front-End Design for Application Page

- The front-end implementation for the candidate application page still needs to be completed. The base skeleton for the page and the side bar for the page as shown in its mockup design are currently implemented so far

- User Story 14 Subscription Button on Company Pages

  - Users should be able to subscribe/favorite company profiles for them to receive notifications on activities from those profiles (e.g. addition of new job posts, events, updates, etc.)

- User Story 13 Filters for viewing applications.

  - Currently there aren’t a lot of options for finding specific applications quickly. We can view applications but filtering through them could be useful.

  - We will add filters for viewing applications of a specific job listing

  - Add filters for searching for applicant name

  - Filter based on current status of application.

  - Filter for skills and location of applicant?

- User Story 15 Events Page

  - Needs to display events’ name, location, date of event being posted, and date of event. Also show which company posted the event.

  - Allow for company owners to post an event.

  - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

  - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

  - Have a separate lists for events the jobseeker has already rsvp for.

  - Be able to filter events by name, location, and companies.

  - Be able to sort the events by name, date posted, or date of event.

  - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

  - Add pagination for this page and allow jobseekers to be able to choose the pagination interval.

  - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 10 Automated emails for job applications/notifications

  - Email notifications were added to updating profile, still need to add for job application statuses

  - Other necessities for email notifications may become apparent throughout the sprint; add these as necessary

The team members indicated their willingness to work on the following user stories.

- Joel Echagarrua

- User Story 10 Automated emails for job applications/notifications

  - Email notifications were added to updating profile, still need to add for job application statuses

  - Will work with Eric and Ryan to add this to job applications and application status updates

- Eric Bazan

  - User Story 12 Front-End Design for Application Page

  - The front-end implementation for the candidate application page still needs to be completed. The base skeleton for the page and the side bar for the page as shown in its mockup design are currently implemented so far

  - User Story 14 Subscription Button on Company Pages

      - Users should be able to subscribe/favorite company profiles for them to receive notifications on activities from those profiles (e.g. addition of new job posts, events, updates, etc.)

- Dany Franco

- User Story 15 Events Page

  - Needs to display events’ name, location, date of event being posted, and  date of event. Also show which company posted the event.

  - Allow for company owners to post an event.

  - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

  - Allow company owners to be able to click on the event’s company owner and send them to the company owner’s page.

  - Have a separate lists for events the jobseeker has already rsvp for.

  - Be able to filter events by name, location, and companies.

  - Be able to sort the events by name, date posted, or date of event.

  - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

  - Add pagination for this page and allow jobseekers to be able to choose the pagination interval.

- Ryan Pineyro

- User Story 13 - Filters for viewing applications.

  - Add test buttons for filters to my html for view application.

  - Create filters for each case

  - Test cases individually

  - Test chaining cases

- Will assist Joel on implementation of User Story 10 since I worked on the view for job applications.