Sprint Backlog Grooming Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/2/2020 5:00 pm

End time: 10/2/2020 5:25 pm

The following user stories were created/discussed/refined/prioritized.

- User Story 12 Front-End Design for Application Page

      - The front-end implementation for the candidate application page still needs to be completed. Currently, the main elements of the page have been implemented (e.g. sidebar, filter table, etc.) and the page as a whole needs to be transferred to the project files

- User Story 14 Subscription Button on Company Pages

  - Users should be able to subscribe/favorite company profiles for them to receive notifications on activities from those profiles (e.g. addition of new job posts, events, updates, etc.)

- User Story 13 Filters for viewing applications.

  - Added buttons for testing various filters.

  - We will add filters for viewing applications of a specific job listing

  - Add filters for searching for applicant name

  - Filter based on current status of application.

  - Filter for skills and location of applicant?

- User Story 15 Events Page

  - Needs to display events’ name, location, date of event being posted, and date of event. Also show which company posted the event.

  - Allow for company owners to post an event.

  - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

  - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

  - Have a separate lists for events the jobseeker has already rsvp for.

  - Be able to filter events by name, location, and companies.

  - Be able to sort the events by name, date posted, or date of event.

  - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

  - Add pagination for this page and allow jobseekers to be able to choose the pagination interval.

  - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 10 Automated emails for job applications/notifications

  - Email notifications were added to updating profile, still need to add for job application statuses

  - Notifications for user profile were accidentally removed from branch, when trying to add them back in there were additional errors with the user profile in the local dev. environment based on the new apply application.

  - Need to resolve these errors before continuing to add additional notification emails throughout the system

  - Other necessities for email notifications may become apparent throughout the sprint; add these as necessary