Sprint Review Meeting Minutes

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/11/2020 5:00 pm

End time: 10/11/2020 5:40 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 12 Front-End Design for Application Page

      - The front-end implementation for the candidate application page still needs to be completed. Currently, the main elements of the page have been implemented (e.g. sidebar, filter table, etc.) and the page as a whole needs to be transferred to the project files

- User Story 13 Filters for viewing applications.

  - Added buttons for testing various filters.

  - We will add filters for viewing applications of a specific job listing

  - Add filters for searching for applicant name

  - Filter based on current status of application.

- User Story 15 Events Page

  - Needs to display events’ name, location, date of event being posted, and date of event. Also show which company posted the event.

  - Allow for company owners to post an event.

  - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

  - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

  - Have a separate lists for events the jobseeker has already rsvp for.

  - Be able to filter events by name, location, and companies.

  - Be able to sort the events by name, date posted, or date of event.

  - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

  - Add pagination for this page and allow jobseekers to be able to choose the pagination interval.

  - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 10 Automated emails for job applications/notifications

  - Email notifications were added to updating profile

  - Email Notifications were also added to applying a for a job to notify the jobseeker that they have successfully applied

  - Email notifications were created to notify the Company Owner for a new application to their job, but there is no connections between the company owner email and the company profile  - Will need to add a column to the Company Profile table for a notification email to be specified for the company.

  - Email notifications were created for status changes on applications, but have not been finished.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 14 Subscription Button on Company Pages

  - There already exists a button for subscribing/following a company page but there yet the functionality for registering that action needs to be implemented and what specific behaviors occurring when clicked need to be added