Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/13/2020 2:00 pm

End time: 10/13/2020 2:15 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began implementation of viewing user profiles.

- What is planned to be done until the next scrum meeting?

  - Complete viewing user profile and begin work on profile builder.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Not a lot but added some notes and done some document formatting

- What is planned to be done until the next scrum meeting?

  - Will continue with adding more notes for the job search page and work on the documentation formatting

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I’ve been working on the backend mostly to complete most of the events features.

- What is planned to be done until the next scrum meeting?

  - Keeping working to eliminate the list of features in the events user story. Might also look into how I might to the rsvp feature for events.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on email notifications

- What is planned to be done until the next scrum meeting?

  - Continue working on email notifications

  - Start backend for subscribing to company updates

- What are the hurdles?