Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/12/2020 5:00 pm

End time: 10/12/2020 5:20 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made slight UI tweaks to candidate application page. Merged my branch with dev-sprint 3 branch.

- What is planned to be done until the next scrum meeting?

  - Create sprint 4 branch. Begin work on viewing user profiles as a company_owner.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Started working on Cataloging issues and notes for the job search page

- What is planned to be done until the next scrum meeting?

  - Continue writing for this page and continue with other pages

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I basically just pushed my work to my own separated branch, and pulled from the current dev-Sprint3 branch to merge it with my branch and then pushed that to the dev-Sprint3 branch, so that everyone may have my work available to them. I tested this branch after merging and everything is working correctly.

- What is planned to be done until the next scrum meeting?

  - I will continue to work on completing the user story that deals with the events, and continue on the backend side of things especially on the forms and views.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started watching a few videos to help with implementing the subscribe button

  - Kept working on email notifications to correct the errors I was seeing yesterday

- What is planned to be done until the next scrum meeting?

  - Finish the email notifications

  - Continue work on subscribe button

- What are the hurdles?

  - Probably need to make a new table for the subscriptions to be associated between the jobseeker and company.