Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/14/2020 5:00 pm

End time: 10/14/2020 5:45 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed most of the work for the profile viewer.

- What is planned to be done until the next scrum meeting?

  - Going to make some small ui tweaks to make skills easier to look at on the profile viewer. Once I’m done with that I’m will begin work on the profile builder.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - I began to design a diagram for the home page which both shows the entire page and circles all elements such as buttons and tabs that are meant to have functionality.

- What is planned to be done until the next scrum meeting?

  - Continue working on this diagram

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I’ve pulled the new dev-Sprint4 branch and occurred trouble running the program due to the migration files. I may also now have to delete the database and create a fresh one once again because of trying to fix the error and having to migrate again.

- What is planned to be done until the next scrum meeting?

  - For the next sprint meeting I will be able to continue my work from where I left off yesterday (working on the backend for the events page feature).

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got the latest branch working on my local machine. Working with team to confirm best way to merge and use the django migrations

- What is planned to be done until the next scrum meeting?

  - Continue work on the planned stories

- What are the hurdles?