Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/15/2020 5:00 pm

End time: 10/15/2020 5:30 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some ui tweaks to the user profile viewer. Began work on implementation of profile creator.

- What is planned to be done until the next scrum meeting?

  - Get first page with basic information completed for the profile creator.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Continued working on both the analytical diagram for the home page and the catalogue document

- What is planned to be done until the next scrum meeting?

  - I'm going to continue designing both the analytical diagram for the home page and the catalogue document. The design/formatting of the catalogue document will be changed though into a much more condensed and simpler style (ideally just an excel sheet with clear cut bulletins ) to reduce work time

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I fixed my branch, and now continuing the work from two days ago so that I’m able to show some of the features this week for the events page.

- What is planned to be done until the next scrum meeting?

  - I’m not too certain which feature I’m going to work on, I do also want to start working on fixing the navbar.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got all my previous work for email notifications working with the latest sprint 4 dev branch

- What is planned to be done until the next scrum meeting?

  - Continue expanding email notifications

  - Work on subscribing to companies

- What are the hurdles?