Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/20/2020 5:00 pm

End time: 10/20/2020 5:25 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed work on basic info portion and began working on a page to ask whether they want to build profile from scratch or resume.

- What is planned to be done until the next scrum meeting?

  - Complete these 2 pages and have it work after registering before moving on to the pages for experience.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Only made a few other tweaks to the side dashboard in the job search page

- What is planned to be done until the next scrum meeting?

  - Continue developing the new section for this side dashboard

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Trying to simplify the large if/else loop that will occur while trying to paginate the events page because there needs to be a boolean flag that has pagination disappear in the rare occurrence that there is no events.

- What is planned to be done until the next scrum meeting?

  - Check for any errors or bugs in the recent adjustments to the code.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started looking at Ryan’s Apply application to get ideas for linking jobseekers who subscribe to company updates

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned stories

- What are the hurdles?