Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/21/2020 5:00 pm

End time: 10/21/2020 5:25 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began work on implementing the experience page for profile creator.

- What is planned to be done until the next scrum meeting?

  - Continue work on the profile builder pages.

- What are the hurdles?

  - I’m having a hard time figuring out where to insert the build from resume button/section.

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Implemented a behavior for the sidebar in the job search page where hovering over the dashboard will expand it. The button for expanding had also been removed since the hover over behavior mentioned takes its place.

- What is planned to be done until the next scrum meeting?

  - Continue working on the section for favorited job posts

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I have not gotten much done, but i will soon be preparing for the sprint review meeting to show off my work for the sprint.

- What is planned to be done until the next scrum meeting?

  - Get everything ready for presentation on Friday during the Sprint review meeting.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began testing how to set up the subscription for jobseekers to company posts

- What is planned to be done until the next scrum meeting?

  - Continue working on the subscribe backend and hopefully have something working to show for subscribing to companies by next meeting or by sprint review

- What are the hurdles?