Sprint Planning Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/12/2020 5:20 pm

End time: 10/12/2020 5:45 pm

After discussion, the velocity of the team was estimated to be 80.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 10 Automated emails for job applications/notifications

  - Email notifications were added to updating profile

  - Email Notifications were also added to applying a for a job to notify the jobseeker that they have successfully applied

  - Email notifications were created to notify the Company Owner for a new application to their job, but there is no connections between the company owner email and the company profile  - Will need to add a column to the Company Profile table for a notification email to be specified for the company.

  - Email notifications were created for status changes on applications, but have not been finished.

- User Story 14 Subscription Button on Company Pages

  - There already exists a button for subscribing/following a company page but there yet the functionality for registering that action needs to be implemented and what specific behaviors occurring when clicked need to be added

- User Story 15 Events Page

    - Needs to display events’ name, location, date of event being posted, and date of event. Also show which company posted the event.

    - Allow for company owners to post an event.

    - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

    - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

    - Have a separate lists for events the jobseeker has already rsvp for.

    - Be able to filter events by name, location, and companies.

    - Be able to sort the events by name, date posted, or date of event.

    - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

    - Add pagination for this page and allow jobseekers to be able to choose the pagination interval.

    - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 16 Jobseeker profile view(employer side)

  - Currently user profiles cannot be viewed by a company owner. I will create a page to display whatever information the user has put in his profile.

- User Story 17 Written Catalogue for Webpage Statuses, Bugs/Issues, and Notes

      - A comprehensive catalogue for all web pages (which details all information mentioned in the title for each web page) will be useful for taking account of all webpages and thier finalizations toward the end of the project

- User Story 18 Jobseeker Profile Creator

  - As a job seeker I would like to create my profile immediately after signing up. I would like to input my basic information as well as my education and work experience.

  - After profile setup redirect user to resume parser page so they can input there resume as well.

- User Story 19 Fix Navbar

  - I plan to fix the entire navbar by erasing the code in the base.html and beginning fresh to rewrite the links in the navbar.

  - Also the template tags for the navbar to display only certain links depending on the user/page need to be rewritten and fixed.

  - Decorators may also be added to certain pages or to the navbar.

The team members indicated their willingness to work on the following user stories.

- Joel Echagarrua

- User Story 10 Automated emails for job applications/notifications

- User Story 14 Subscription Button on Company Pages

- Eric Bazan

  - User Story 17 Written Catalogue for Webpage Statuses, Bugs/Issues, and Notes

- Ryan Pineyro

- User Story 16 Jobseeker profile view(employer side)

- User Story 18 Jobseeker Profile Creator

- Dany Franco

- User Story 15 Events Page

- User Story 19 Fix Navbar