Sprint Backlog Grooming Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/19/2020 5:00 pm

End time: 10/19/2020 5:40 pm

The following user stories were created/discussed/refined/prioritized.

- User Story 10 Automated emails for job applications/notifications

  - Email notifications were added to updating profile Completed.

  - Email Notifications were also added to applying a for a job to notify the jobseeker that they have successfully applied Completed.

  - Email notifications were created to notify the Company Owner for a new application to their job, but there is no connections between the company owner email and the company profile  - Still need to add a column to the Company Profile table for a notification email to be specified for the company.

  - Email notifications were created for status changes on applications, but have not been finished. Completed.

- User Story 14 Subscription Button on Company Pages

  - There already exists a button for subscribing/following a company page but there yet the functionality for registering that action needs to be implemented and what specific behaviors occurring when clicked need to be added

  - Need to implement this in the backend still

- User Story 15 Events Page

    - Needs to display events’ name, location, date of event being posted, and date of event. Also show which company posted the event.

    - Allow for company owners to post an event.

    - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

    - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

    - Have a separate lists for events the jobseeker has already rsvp for.

    - Be able to filter events by name, location, and companies.

    - Be able to sort the events by name, date posted, or date of event.

    - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

    - Add pagination for this page and allow jobseekers to be able to choose the pagination interval.

    - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 16 Jobseeker profile view(employer side)

  - Currently user profiles cannot be viewed by a company owner. I will create a page to display whatever information the user has put in his profile.

- User Story 17 Written Catalogue for Webpage Statuses, Bugs/Issues, and Notes

      - To reduce the amount of work load, the scope of this user story has been reduced to focus on cataloging a few pages. These pages include the home and the job search page

- User Story 20 Section for Listed Favorited Jobs within the Job Search Page Side-Dashboard

  - A new section will be added within the side dashboard in the job search page which will contain a list of jobs that have been favorited (by favorite buttons beside job posts being clicked) by a job seeker

- User Story 18 Jobseeker Profile Creator

  - As a job seeker I would like to create my profile immediately after signing up. I would like to input my basic information as well as my education and work experience.

  - After profile setup redirect user to resume parser page so they can input there resume as well.

- User Story 19 Fix Navbar

  - I plan to fix the entire navbar by erasing the code in the base.html and beginning fresh to rewrite the links in the navbar.

  - Also the template tags for the navbar to display only certain links depending on the user/page need to be rewritten and fixed.

  - Decorators may also be added to certain pages or to the navbar.