Sprint Review Meeting Minutes

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/25/2020 6:30 pm

End time: 10/25/2020 7:22 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 10 Automated emails for job applications/notifications

  - Email notifications were added to updating profile Completed.

  - Email Notifications were also added to applying a for a job to notify the jobseeker that they have successfully applied Completed.

  - An email notification template was created to notify the Company Owner for a new application to their job, but there is no connections between the company owner email and the company profile  - Need to add a column to the Company Profile table for a notification email to be specified for the company.

  - Email notifications were created for status changes on applications, but have not been finished. Completed.

- User Story 14 Subscription Button on Company Pages

  - There already exists a button for subscribing/following a company page but the functionality for registering that action needs to be implemented and what specific behaviors occurring when clicked need to be added This button was on the company page view for jobseekers, but the page isn’t fully implemented. Rather than using this button, I plan to use another button on the job search page and use a form to confirm the email address to subscribe to new updates

  - The model for subscribing has been created.

  - Created a form to confirm the email address

  - Still working on hooking the functionality up

- User Story 15 Events Page

    - Needs to display events’ name, location, date of event being posted, and date of event. Also show which company posted the event.

    - Allow for company owners to post/edit/delete an event.

    - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

    - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

    - Have a separate lists for events the jobseeker has already rsvp for.

    - Be able to filter events by name, location, and companies.

    - Be able to sort the events by name, date posted, or date of event.

    - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

    - Add pagination for this page and allow jobseekers to be able to choose the pagination interval.

    - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 16 Jobseeker profile view(employer side)

  - Currently user profiles cannot be viewed by a company owner. I will create a page to display whatever information the user has put in his profile.

- User Story 20 Section for Listed Favorited Jobs within the Job Search Page Side-Dashboard

  - A new section will be added within the side dashboard in the job search page which will contain a list of jobs that have been favorited (by favorite buttons beside job posts being clicked) by a job seeker

- User Story 18 Jobseeker Profile Creator

  - As a job seeker I would like to create my profile immediately after signing up. I would like to input my basic information as well as my education and work experience.

  - After profile setup redirect user to resume parser page so they can input there resume as well.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 17 Written Catalogue for Webpage Statuses, Bugs/Issues, and Notes

  - To reduce the amount of work load, the scope of this user story has been reduced to focus on cataloging a few pages. These pages include the home and the job search page

  - This has been shared with the group so that everyone can contribute

- User Story 19 Fix Navbar

  - I plan to fix the entire navbar by erasing the code in the base.html and beginning fresh to rewrite the links in the navbar.

  - Also the template tags for the navbar to display only certain links depending on the user/page need to be rewritten and fixed.

  - Decorators may also be added to certain pages or to the navbar.