Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/27/2020 9:00 pm

End time: 10/27/2020 9:08 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed merging previous sprints work into current branch. Began implementation of back end on company profile page.

- What is planned to be done until the next scrum meeting?

  - Continue work on the back end for company page, If I complete that I will pick another user story based on necessity.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Nearly completed working on the catalogue page for the job search page

- What is planned to be done until the next scrum meeting?

  - Finish this page and begin working on the code block for the side dashboard

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Going to try to fix this issue I’m having with the drop down for my events page.

- What is planned to be done until the next scrum meeting?

  - I plan to move on to the navbar user story and have that working well again.

- What are the hurdles?

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented email notifications for company owners when they receive a new job application. Ryan helped me out with this to make sure I could get the company owner’s email

- What is planned to be done until the next scrum meeting?

  - Keep working on subscribing to company updates

- What are the hurdles?