Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/28/2020 5:00 pm

End time: 10/28/2020 5:20 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Connected backend for viewing company profile page.

- What is planned to be done until the next scrum meeting?

  - Begin working on implementation of back end to landing page.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Completed the catalogue page and started to work on the code block for the side dashboard in the job search page

- What is planned to be done until the next scrum meeting?

  - Continue to work on the code block for the side dashboard within the job search page

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I was not able to get much done since yesterday, but I’m working on some slight improvements and fixing this slight issue with my drop downs that i have in my events page.

- What is planned to be done until the next scrum meeting?

  - I want to move on to fixing the navbar so my team is able to use it more efficiently.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tweaked email notifications that are already done, had to work on chemistry lab so didn’t have much time

- What is planned to be done until the next scrum meeting?

  - Keep working on subscriptions

- What are the hurdles?