Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/30/2020 5:00 pm

End time: 10/30/2020 5:25 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on implementation of categories for jobs. Currently making sure I don't break the job posting form.

- What is planned to be done until the next scrum meeting?

  - Complete work on categories to move on to other stories.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Completed re-organizing and re-structuring code associated for the home page and added the side dashboard to this same page

- What is planned to be done until the next scrum meeting?

  - Continue rolling out this base configuration (base.html) to other web pages

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I tried implementing the django session for the events page. The reason it didn’t work is because it was not able to hold the value that I want it to hold for the pagination. I’m going to give it one more try to figure it out, otherwise, I’ll remove the option for the user to choose the pagination, and just leave a standard default for it.

- What is planned to be done until the next scrum meeting?

  - I’m going to keep trying to fix this problem I’m having holding a value despite the page getting refreshed. I might move towards the navbar to work on something new and then get back to fixing this minor issue.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prepared documents for backlog grooming

  - Worked on implementing company update subscriptions, my previous code wasn’t working to associate jobseekers with companies.

- What is planned to be done until the next scrum meeting?

  - Going to be trying to finally get the company update subscriptions done completely

- What are the hurdles?