Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/2/2020 5:00 pm

End time: 11/2/2020 5:40 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed implementation of Categories in backend. Completed part of the landing page connections, recent jobs now show.

- What is planned to be done until the next scrum meeting?

  - Continue work on top categories as I’m having issues with keeping the formatting in HTML. Going to research solutions using jQuery/JS.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Begun integrating both the side dashboard and the standard navigation bar into the search page

- What is planned to be done until the next scrum meeting?

  - Complete this and later start implementing the feature for favoriting job posts

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - The events page’s sorting and pagination issue, where the dropdowns were not working together is fixed and pushed to my branch, thanks to Ryan’s help. I’m now moving on to fixing the navbar, but need to pull Eric’s work so that I may get the update base.html file.

- What is planned to be done until the next scrum meeting?

  - I will work on the navbar user story and get the navbar working again.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prepared for sprint backlog meeting

  - Still working on subscribing to company updates, the functionality isn’t working yet but I hope to have something to show early this week. This should definitely be done before the end of this sprint

- What is planned to be done until the next scrum meeting?

  - Finish the functionality of subscribing to company updates

- What are the hurdles?

  - I need to push my work so far to github; have just been waiting to finish subscribing functionality