Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/5/2020 5:00 pm

End time: 11/5/2020 5:20 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished implementation of categories. Fixed some small issues in the search page.

- What is planned to be done until the next scrum meeting?

  - Currently working on small tweaks on landing page and search page.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Rolled in the base.html file for the job search, events, and the user profile page. I changed the margins for the table in the events page so that the side dashboard, when expanded, does not overlap with this table. Additionally I changed the links for the dashboard (e.g. the home page button directs now to the index page rather than the job search page).

- What is planned to be done until the next scrum meeting?

  - Add checks for determining what type of user is logged in to add specific configurations to what links are in the side dashboard.

  - Reset database

  - Begin to work on feature for favoriting job posts

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I’m rewriting the parts of the base.html file that work with the top navbar and getting all the links to work correctly based on whichever user is logged in.

- What is planned to be done until the next scrum meeting?

  - I’m trying to complete finishing redoing the top navbar.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Didn't have much time to work on the project because my other classes ran late and I had to finish my lab report

- What is planned to be done until the next scrum meeting?

  - Will have more time tonight to finish my user story

- What are the hurdles?