Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/7/2020 7:00 pm

End time: 11/7/2020 7:50 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on some strange issues with some features on the home page. Finalized some functionality changes on the search page.

- What is planned to be done until the next scrum meeting?

  - Begin work on filters in job search page.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Started working on adding the implementation for job seekers favoriting job posts

- What is planned to be done until the next scrum meeting?

  - Continue this, as well as to continue rolling out the side dashboard for the rest of the site’s pages

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I fixed the navbar and have it showing up in all the pages in the site to allow for easy navigation throughout the whole site. Decorators were added to many pages that needed it. Also, I prepared for today's Sprint Review meeting and video.

- What is planned to be done until the next scrum meeting?

  - Push all my changes to github and merge my work with everyone elses.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried working on the subscribe button to finish before sprint review but couldn’t get it working

  - Prepared previous work for review presentation

- What is planned to be done until the next scrum meeting?

  - Prepare for planning meeting for next sprint

- What are the hurdles?