Sprint Planning Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 10/26/2020 5:00 pm

End time: 10/26/2020 5:42 pm

After discussion, the velocity of the team was estimated to be 80

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 21 Automated emails for company owners for new application submissions

  - An email notification template was created to notify the Company Owner for a new application to their job, but there is no connections between the company owner email and the company profile  - Need to add a column to the Company Profile table for a notification email to be specified for the company.

- User Story 14 Subscription Button on Company Pages

  - Added a button for subscribing to company updates on job search

  - The model for subscribing has been created.

  - Created a form to confirm the email address

  - Still working on hooking the functionality up

- User Story 15 Events Page

    - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

    - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

    - Have a separate lists for events the jobseeker has already rsvp for.

    - Make two views for this page if possible, a grid view (simple table view), and one where the events can be viewed as cards.

    - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 17 Written Catalogue for Webpage Statuses, Bugs/Issues, and Notes

  - Only the a page for the job search page is necessary to be completed

- User Story 19 Fix Navbar

  - I plan to fix the entire navbar by erasing the code in the base.html and beginning fresh to rewrite the links in the navbar.

  - Also the template tags for the navbar to display only certain links depending on the user/page need to be rewritten and fixed.

  - Decorators may also be added to certain pages or to the navbar.

- User Story 22 Update/Add Side Dashboard for all Job Seeker Pages

  - All pages accessible to the job seeker should have the side dashboard as seen in the job search page with all the most current, up-to-date features.

  - A new Django code block (similarly set up for the navbar) should be made to make this task simple

- User Story 23 Company Profile Page (backend)

  - Currently the company profile page has parts that are ready to be filled with data but the place holder data was never replaced. So currently we need to link the backend for jobs events and various other things.

The team members indicated their willingness to work on the following user stories.

- Joel Echagarrua

- User Story 21 Automated emails for company owners for new application submissions

  - User Story 14 Subscription Button on Company Pages

- Eric Bazan

- User Story 17 Written Catalogue for Webpage Statuses, Bugs/Issues, and Notes

- User Story 22 Update/Add Side Dashboard for all Job Seeker Pages

- Dany Franco

- User Story 15 Events Page

- User Story 19 Fixing Navbar

- Ryan Pineyro

  - User Story 23 Company Profile Page (backend)