Sprint Review Meeting Minutes

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/7/2020 7:00 pm

End time: 11/7/2020 7:50 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 21 Automated emails for company owners for new application submissions

- An email notification template was created to notify the Company Owner for a new application to their job, but there is no connections between the company owner email and the company profile  - Need to add a column to the Company Profile table for a notification email to be specified for the company. Complete

- User Story 17 Written Catalogue for Webpage Statuses, Bugs/Issues, and Notes

- Only the a page for the job search page is necessary to be completed

- User Story 19 Fix Navbar

- I plan to fix the entire navbar by erasing the code in the base.html and beginning fresh to rewrite the links in the navbar.

- Also the template tags for the navbar to display only certain links depending on the user/page need to be rewritten and fixed.

- Decorators may also be added to certain pages or to the navbar.

- A new Django code block (similarly set up for the navbar) should be made to make this task simple

- User Story 23 Company Profile Page (backend)

- Currently the company profile page has parts that are ready to be filled with data but the place holder data was never replaced. So currently we need to link the backend for jobs events and various other things.

- User Story 24 Landing Page Connections

- Currently the landing page has many elements that are not connected to the backend or have 0 functionality tied to it.

- The Categories section should reflect the posts in our database

- The Recent Jobs section should show the newest jobs in the data base.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 14 Subscription Button on Company Pages

- Added a button for subscribing to company updates on job search

- Unable to complete implementation before end of sprint

- User Story 25 Favorite Job Posts

- Job Seekers should be able to favorite job posts by clicking on a job posts corresponding favorite button and have the job search page link for that job post into the favorited job section within that users side dashboard

- User Story 22 Update/Add Side Dashboard for all Job Seeker Pages

- While some of the main pages have this side dashboard integrated there are some that have this dashboard overlapping with thier main content. There are also several other axillary pages that need this dashboard added

- User Story 15 Events Page

- Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

- Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

- Have a separate lists for events the jobseeker has already rsvp for.

- Send an email to the jobseeker to thank them for rsvp-ing to the event.