Sprint Retrospective Meeting Minutes

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/7/2020 7:00 pm

End time: 11/7/2020 7:22 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - yes

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - Yes

  - I didn’t spend enough time on the subscriptions so I wasn’t able to finish it before the sprint end. - Joel E.

What went right?

- We were able to implement viewing user profiles, now a company owner can view a profile linked to the application. We were also able to create a profile creator page that prompts the user for profile information after registering as a jobseeker.

- The company owner is completely able now to post, edit, and delete events and have them show up for the jobseekers. Pagination was also done for the events page so that the user is able to click how many events they want showing up per page.

- Company owners now receive an email notification when someone applies to their job, with the applicants email and a link to review the application.

- Landing page has most of its functionality implemented with the backend so now there is no static data left on the page.

- Job seekers can view company profiles allowing them to see their other jobs and whatever events they may be hosting.

- The issue with saving values even after the page is refreshed was fixed with the use of Django’s session. Also, I was able to add implement Django’s sessions to both the sorting drop down and my pagination drop down, so now the events page is working perfectly.

- The top navbar has been implemented to many different pages and is now working correctly and is dynamic to allow for only certain links to appear depending on what type of user is logged in (company owner or jobseeker). Decorators are also added to many pages that didn’t have them before so that a jobseeker doesn’t access pages that were meant for company owners and vice-versa.

How to address the issues in the next sprint?

- How to improve the process?

  - Work on centralized spreadsheet for documenting pages that are missing functions etc.

- How to improve the product?

  - Some pages still aren’t fully implemented. Working on the spreadsheet to document these shortcomings will help us keep tabs on what still needs implementation