Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/16/2020 5:00 pm

End time: 11/16/2020

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Job Filters and got them working for the most part. Currently working on adding new job posts that previously weren’t in the query.

- What is planned to be done until the next scrum meeting?

  - Finish Job Filter work.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Researched using ajax

- What is planned to be done until the next scrum meeting?

  - Attempt to implement ajax as a work around for making the many to many favorites job post table available for all pages containing the side dashboard

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I with the help of my team was able to have the LinkedIn user log in and now create their own Jobseeker profile, that is linked with their LinkedIn account. Now when a user logs in as a LinkedIn user he is able to look at their new profile they made with the site.

- What is planned to be done until the next scrum meeting?

  - I plan to now apply this feature to the company owner side of things, and also fix this minor issue that was found that a company owner profile is always being made with any new user due to a one-to-one relationship that

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prepared documents for backlog grooming meeting

  - Continued working on my assigned user story

- What is planned to be done until the next scrum meeting?

  - Continue working on my assigned user story

- What are the hurdles?