Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/17/2020 5:00 pm

End time: 11/17/2020 5:25 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched jQuery methods to add/copy divs so I can add new job posts to the filter. Worked on date filter as it was giving me issues.

- What is planned to be done until the next scrum meeting?

  - Complete filters entirely, move on to quick apply.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Implemented the ajax method of loading favorite job post links into the favorited job post section in the side dashboard.

- What is planned to be done until the next scrum meeting?

  - Quickly change the re-direct links for those favorite job post links to ones that direct job seekers to the actual search page with that selected job in the main view section (area in search page where job details displayed)

  - Continue rolling the side dashboard for other pages

  - Possibly tweak the styling for the favorite link buttons

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I’m going to get started now on working on getting LinkedIn users to be able to pick to create a company owner profile, and then get their user moved to the company owner user group.

- What is planned to be done until the next scrum meeting?

  - I’m not too certain what will be done next scrum meeting, since I think I might be able to do the whole LinkedIn user having the option of becoming a company owner thing today. I do want to fix this minor issue of a company profile being made every time a user is created, so I might work on that.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on Company Update subscription story

  - Researched how to use secrets file for python

  - Started looking in to final deliverables and poster due dates etc.

- What is planned to be done until the next scrum meeting?

  - Keep working on the above. Need to finish setting up the notifications for subscribed users that are associated to a specific company

- What are the hurdles?