Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/18/2020 5:00 pm

End time: 11/18/2020 5:19 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed adding new posts dynamically using ajax and jQuery. Tested functionality of all filters as well. Began work on Quick Resume Modal.

- What is planned to be done until the next scrum meeting?

  - Double check testing for filters and continue working on quick resume.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Successfully merged a spin-off branch based off of the current dev branch. All of Danny’s implementations are now merged onto my branch. I also made a few edits to the base page concerning organization, and modifying javascript

- What is planned to be done until the next scrum meeting?

  - Going to focus exclusively now towards polishing and rolling out the side dashboard on other pages

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I worked on having LinkedIn users be able to make a company owner profile, and have the access and abilities a company owner has. Also, I might work on the RSVP features for the events page.

- What is planned to be done until the next scrum meeting?

  - I will be getting my user stories done and start getting ready for the sprint review meeting.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Project Lead documentation

  - Continued work on company update subscriptions

  - Tested latest dev branch with my current work

- What is planned to be done until the next scrum meeting?

  - Finish the company update functionality

  - Work on the secrets file implementation

- What are the hurdles?