Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/7/2020 9:00 pm

End time: 11/7/2020 9:20 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching Django filters for use on the job search page. Starting with Job Type. Most likely going to switch to using jQuery/JS.

- What is planned to be done until the next scrum meeting?

  - Continue work on filters. Hopefully have some version of django filters completed so I can test out its other features to see if it’d be a good fit for this.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Created the model for favorite job posts and completed resetting/setting up new database

- What is planned to be done until the next scrum meeting?

  - Add behavior to favorite buttons on job posts

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Pushed and merged some work to my branch. Also, working with the LinkedIn button and improving its functionality.

- What is planned to be done until the next scrum meeting?

  - I will continue to work on the LinkedIn button.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a new branch based on the latest dev branch

  - Merged my previous work with the latest branch

- What is planned to be done until the next scrum meeting?

  - Still need to test my branch with the latest changes before committing to the dev or master branches

  - Will have extra time tomorrow to work on company subscriptions

- What are the hurdles?