Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/12/2020 5:00 pm

End time: 11/12/2020 5:25 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began implementation of filters using jQuery and AJAX. If I find myself getting stuck I may settle for trying to use django filters.

- What is planned to be done until the next scrum meeting?

  - Have a jobtype filter so that I may apply it to the other filters over the weekend.

- What are the hurdles?

  - Using AJAX requests seem kind of complex for this.

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Added a many-to-many field for the post model for the creation of table to account for who favorites what post. Also added the necessary click function for the favorites button on posts that adds object into table described

- What is planned to be done until the next scrum meeting?

  - Fix some bug with adding post to favorites

  - Add the ability to “toggle” favoriting, meaning that a user can both add and remove a post from their favorites post list

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I’m continuing to make progress on the LinkedIn button and working with the LinkedIn API.

- What is planned to be done until the next scrum meeting?

  - I’m not too certain what I’ll be doing aside from making better use of the LinkedIn’s button functionality.

- What are the hurdles?-

  - The LinkedIn button is obsolete now, it might just be better to remove it.

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Spent time on Tuesday evening working on subscription model and testing it within the database in my newest branch

  - Was travelling on Wednesday and didn’t have much more time to work on the project

- What is planned to be done until the next scrum meeting?

  - Prepare for backlog grooming and finish company update subscription functionality

- What are the hurdles?