Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/13/2020 5:00 pm

End time: 11/13/2020 5:36 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got a lot of work done on the filters. Job type filter works I’m applying the methods for the other filters.

- What is planned to be done until the next scrum meeting?

  - I have most of what I need to finish the filters so I should have it all ready by the next meeting.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Completed adding the database-interactive functionality to the favorite buttons. The favorite buttons now can successfully toggle the addition and removal of objects (the favorited job posts) in the many-to-many favorite job post table based

- What is planned to be done until the next scrum meeting?

  - Implement the function for the base template to load a jobseekers list of favorite job posts into the favorite job post section of the side dashboard

- What are the hurdles?

  - I need to find an efficient way to have access to the Users table from within pages extending the base template so that I can load the list of favorite job posts from a jobseeker that’s logged-in. The default solution I know works is pretty time consuming to implement

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I wasn’t able to get much done, I was busy with some other tasks. I’m looking forward to working later today on the things i had planned to do with the LinkedIn button.

- What is planned to be done until the next scrum meeting?

  - I haven’t gotten to do today what I had planned, so I’m not too certain what new thing I’ll accomplish for the site tomorrow, but I expect to just continue with the LinkedIn button functionalities.

- What are the hurdles?-

  - I just want to keep pointing out that it is difficult to get the LinkedIn button’s functionality working because the API is a bit difficult to work with because of how old the version that works with Django might be. Also, since we have a login/registration system for both jobseekers and company owners, logging in through LinkedIn overcomplicates the site because there is no way to tell if that LinkedIn user wants jobseeker functionalities or company owner functionalities for the site.

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Was able to associate the jobseeker subscribing to the company but still need to work out how to notify subscribers when new jobs or events are posted

  - Continued working on company update subscriptions

- What is planned to be done until the next scrum meeting?

  - Finish this story and figure out next thing to work on

  - Prepare for backlog grooming meeting

- What are the hurdles?