Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/22/2020 5:00 pm

End time: 11/22/2020 5:50 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished work on user story for filters. Got a version of quick apply up and running.

- What is planned to be done until the next scrum meeting?

  - Tweak quick apply and get new branch for our sprint running. Get AWS up and running.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Attempted to make some styling changes to the side dashboard favorite job post section and continued to roll the side dashboard to other pages

- What is planned to be done until the next scrum meeting?

  - Merge branch to the dev branch

  - Continue to roll the side dashboard to other pages and make some styling improvements

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - I experienced a problem with the LinkedIn API for whatever reason the application is getting denied, I’m trying to see what is causing this issue. Also, I’ve been working on jobseekers being able to RSVP for events.

- What is planned to be done until the next scrum meeting?

  - Fix the issue with the LinkedIn button that when clicked on it shows that it’s access is being denied by LinkedIn.

- What are the hurdles?-

  - I feel I might have to go through the LinkedIn’s website and fix the issue that we’re experiencing with the API.

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Had issues with my working version being obsolete so had to repull everything and try again with the subscriptions

  - Kept working on company subscriptions. Eric has been doing some good work with the favoriting obs. After talking to him today I will try to implement something similar

- What is planned to be done until the next scrum meeting?

  - Finish subscriptions

  - Work on finalizing project for showcase and work on final deliverable docs

  - Work on Secrets access doc

- What are the hurdles?