Sprint Planning Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/9/2020 9:00 pm

End time: 11/9/2020 9:36 pm

After discussion, the velocity of the team was estimated to be 80

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 14 Subscription Button on Company Pages

  - Added a button for subscribing to company updates on job search

  - Unable to complete implementation before end of sprint

- User Story 25 Favorite Job Posts

  - Job Seekers should be able to favorite job posts by clicking on a job posts corresponding favorite button and have the job search page link for that job post into the favorited job section within that users side dashboard

- User Story 22 Update/Add Side Dashboard for all Job Seeker Pages

  - While some of the main pages have this side dashboard integrated there are some that have this dashboard overlapping with thier main content. There are also several other axillary pages that need this dashboard added

- User Story 15 Events Page

  - Allow jobseekers to rsvp for event, and allow company owners to view who rsvp for such event.

  - Allow jobseekers to be able to click on the event’s company owner and send them to the company owner’s page.

  - Have a separate lists for events the jobseeker has already rsvp for.

  - Send an email to the jobseeker to thank them for rsvp-ing to the event.

- User Story 26 LinkedIn button

  - As we progressed with the project, the LinkedIn button became obsolete, and no longer served a purpose, I’m trying to see if I can still make it serve a purpose. I would like to try to use the LinkedIn button to allow for users to get their username and password from their LinkedIn account, and then get prompted and ask whether they are a Company owner or a Jobseeker and then just make an account like usual. If not possible, I don’t see the need for this feature anymore, because our site has been expanded so much it's better to have new users just go through our current login and registration system to create their own accounts and profile. The LinkedIn button only serves the purpose to use the same username and password as your LinkedIn account.

- User Story 27 Filters on Job Search Page

  - Currently the filters on the job search page have limited functionality. The user should be able to filter the posts by various filters such as job type, salary, location etc..

- User Story 28 Quick Apply System

  - The user should be able to apply to jobs quickly by attaching a predesignated resume that is uploaded to their user profile.

  - The User will be prompted for whether or not they want to use the pre uploaded resume when they apply for a job.

  - Users can update their uploaded resume by uploading it on their user profile.

The team members indicated their willingness to work on the following user stories.

- Joel Echagarrua

  - User Story 14 Subscription Button on Company Pages

- Eric Bazan

- User Story 25 Favorite Job Posts

- User Story 22 Update/Add Side Dashboard for all Job Seeker Pages

- Dany Franco

- User Story 15 Events Page

- User Story 26 LinkedIn button

- Ryan Pineyro

- User Story 27 Filters on Job Search Page

- User Story 28 Quick Apply System