Sprint Retrospective Meeting Minutes

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/22/2020 5:00 pm

End time: 11/22/2020 5:50 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - I did not finish my assigned stories. I originally planned to create a new model for subscriptions but after seeing Eric’s Favorite Job Posts I am scrapping my current model and going to try to emulate that setup in my implementation. - Joel E.

- Did we do a good job estimating the points (time required) for each user story?

  - yes

- Did each team member work as scheduled?

  - yes

What went right?

- The LinkedIn button was worked on to allow for once a LinkedIn user logs in he is prompted to make either a jobseeker or company owner profile. Then the profile is made and ready for them every time they log in.

- Filters work pretty well and work without having to reload the page

- Favoriting button for job posts now work as should. I could make some small styling changes to make whether the favoriting is active or inactive apparent

- Quick apply system works however but I’m unable to get the modal to work on the search page so it could be a little bit better.

How to address the issues in the next sprint?

- How to improve the process?

  - Communicate issues earlier so they can be resolved more timely

- How to improve the product?

  - ...