Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/23/2020 5:00 pm

End time: 11/23/2020 6:00 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed issues found during meeting. Fixed issues with quick apply system.

- What is planned to be done until the next scrum meeting?

  - Continue testing various parts of the site for the showcase. Create new dev branch and set up aws. Work on deliverables after that.

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Began gathering resources and initializing/setting-up a draft for my poster

  - Started working on edits to the side-dashboard for pages where it overlaps with their content

- What is planned to be done until the next scrum meeting?

  - Continue working on the poster and on the side-dashboard tasks.

  - Assist any other team mates with any features that need to be implemented or fixed

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - The rsvp function for the events page is now fully functional. I’m still working on getting the company owner to see how many people RSVP for a specific event.

- What is planned to be done until the next scrum meeting?

  - I want to add that small feature of the company owner being able to see the number of people who RSVP for a specific event.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the subscription implementation by adding a new one to many field in the users model

  - Need to review Eric’s code and potentially work with him if needed on the subscriptions

  - Prepped documents for sprint planning meeting

- What is planned to be done until the next scrum meeting?

  - Continue working on my assigned user stories

  - Prep for team lead meeting

  - Study for chemistry exam

- What are the hurdles?