Sprint Planning Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 11/23/2020 5:00 pm

End time: 11/23/2020 6:00 pm

After discussion, the velocity of the team was estimated to be 80.

The product owner chose the following user stories to be done during the next sprint.

- User Story 14 Subscription Button on Company Pages

  - Added a button for subscribing to company updates on job search

  - Associated jobseekers to companies when they click subscribe

  - Still need to implement notifications for new job and event posts for subscribed companies

- User Story 29 Create Secrets File for Project

  - Create a secrets file to store all credentials

  - Migrate all local variables referencing credentials to the secrets file

- User Story 22 Update/Add Side Dashboard for all Job Seeker Pages

  - At this time, we are only concerned with having the side-dashboard be only the main pages of our site (e.g. the home page, the user profile, company profile, events page... etc.). Rather than be housed within the base  template page, the side-dashboard will be manually inserted in those pages with any necessary changes included to have it appear on those sites without any graphical issues

- User Story 32 Tweak Favorite Button Stylings

  - The graphics for the favorite buttons on the search page should indicate whether the button has been pressed or not (whether the “favoriting” is in effect)

- User Story 26 LinkedIn button

  - Something is up with the LinkedIn API, it needs to be fixed to get up and running again.

  - Test to see if a LinkedIn user is able to make a company profile and have company owner functionalities.

- User Story 30 Create Individual Posters

  - All team members will need to create individual posters as defined by the professor, highlighting the work they have contributed to the project

  - Posters are due November 30th.

- User Story 31 Final Deliverable Documents

  - All team members will need to work on the final deliverable documents and videos

  - The final deliverables are due December 7th.

- User Story 32 AWS server

  - Currently all data is being hosted locally.

  - We’d like to setup an aws server for our presentation and final deliverables so we can all be working on the same database.

The team members indicated their willingness to work on the following user stories.

- Joel Echagarrua

- User Story 14 Subscription Button on Company Pages

- User Story 29 Create Secrets File for Project

- User Story 30 Create Individual Posters

- User Story 31 Final Deliverable Documents

- Ryan Pineyro

- User Story 30 Create Individual Posters

- User Story 31 Final Deliverable Documents

- User Story 32 AWS server

- Eric Bazan

- User Story 30 Create Individual Posters

- User Story 31 Final Deliverable Documents

- User Story 22 Update/Add Side Dashboard for all Job Seeker Pages

- User Story 32 Tweak Favorite Button Stylings

- Dany Franco

- User Story 26 LinkedIn button

- User Story 30 Create Individual Posters

- User Story 31 Final Deliverable Documents