Daily Scrum Meeting Minutes:

Attendees: Ryan Pineyro, Eric Bazan, Dany Franco, Joel Echagarrua

Start time: 12/7/2020 5:00 pm

End time: 12/7/2020 5:31 pm

<Ryan Pineyro>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the User Manual in the final deliverables document.

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverable document until completion

- What are the hurdles?

<Eric Bazan>:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Made a couple of edits to the Intro PowerPoint

- What is planned to be done until the next scrum meeting?

  - Wrap up the edits, and continue to add content to the final document, as well as organizing the repo meant for the final deliverable

- What are the hurdles?

<Dany Franco>:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Yesterday we had a sprint review, today we will be conducting the Sprint 8 planning meeting. Aside from that, I’ve just been contributing towards the final deliverables.

- What is planned to be done until the next scrum meeting?

  - We might start recording some of the videos for the final deliverables, starting next meeting.

- What are the hurdles?-

<Joel Echagarrua>:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prepped docs for planning meeting

- What is planned to be done until the next scrum meeting?

  - Continue working on deliverables

- What are the hurdles?