Daily Scrum Meeting Minutes: 8/31

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 6:22PM

End time: 7:16PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - N/A

- What was done since the last scrum meeting?

  - N/A

- What is planned to be done until the next scrum meeting?

  - Start researching tech stacks for the web app

- What are the hurdles?

  - Understanding the entirety of the project

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - N/A

- What was done since the last scrum meeting?

  - N/A

- What is planned to be done until the next scrum meeting?

  - Decide on a tech stack for the project and create the boilerplate for the project.

- What are the hurdles?

  - The main hurdle is doing the research necessary for our chosen tech stack and general project.

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - N/A

- What was done since the last scrum meeting?

  - N/a

- What is planned to be done until the next scrum meeting?

  - Plan the front end

- What are the hurdles?

  - Understanding our chosen framework

Daily Scrum Meeting Minutes: 9/1

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 6:30PM

End time: 6:43PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched various frameworks for web application

- What is planned to be done until the next scrum meeting?

  - Creating a Django project and pushing to our github

- What are the hurdles?

  - Was without internet for most of the day and had to research on my phone

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched and landed on a framework to be used in the web app

- What is planned to be done until the next scrum meeting?

  - Create a project and watch tutorials on how to properly use it

- What are the hurdles?

  - Having to make a final decision between frameworks

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Read documentation on django and looked at some GUI templates

- What is planned to be done until the next scrum meeting?

  - Implement some front end

- What are the hurdles?

  - Knowing the vision we all want to take

Daily Scrum Meeting Minutes: 9/2

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 4:00PM

End time: 4:19PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Doing tutorials on Django to begin setting up the backend

- What is planned to be done until the next scrum meeting?

  - Continue tutorials and begin implementation of the backend

- What are the hurdles?

  - Coming up with a suitable structure for the Django app system

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created and pushed a boilerplate Django project

- What is planned to be done until the next scrum meeting?

  - Watch tutorials on how to create a basic backend system in Django

- What are the hurdles?

  - Deciding on a way to structure the app system of Django

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Played around with some front end

- What is planned to be done until the next scrum meeting?

  - Watch more tutorials on front end with django

- What are the hurdles?

  - Structuring it correctly

Daily Scrum Meeting Minutes: 9/3

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 6:00PM

End time: 6:13PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Still working with tutorials and thinking up possible features to have for our web app

- What is planned to be done until the next scrum meeting?

  - Continue tutorials and looking into more specific features

- What are the hurdles?

  - Making sure we’re choosing the right implementation for what we want to accomplish

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created a basic backend as well as an admin account to be used within Django and pushed to Github

- What is planned to be done until the next scrum meeting?

  - Expand on the backend and add more functionality

- What are the hurdles?

  - Understanding how to create the backend to fit our functionality

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Gained a better understanding on how gui will look

- What is planned to be done until the next scrum meeting?

  - Make some final decisions on how it will look

- What are the hurdles?

  - Knowing how to put together the complex attributes

Daily Scrum Meeting Minutes: 9/4

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 4:30PM

End time: 4:47PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with more tutorials and got a clearer picture of how it should look

- What is planned to be done until the next scrum meeting?

  - Come back on Monday after the testing at Biscayne Bay and reevaluate what might be needed

- What are the hurdles?

  - Seeing where to go next

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on creating a front end page for uploading a csv file so that our users can upload csv files of past missions

- What is planned to be done until the next scrum meeting?

  - Watch tutorials to finish creating the upload csv functionality

- What are the hurdles?

  - Have never worked with form reverse redirect and have to learn before being able to implement

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Planned more about how it will be implemented and learned about csv

- What is planned to be done until the next scrum meeting?

  - Try to work more on csv

- What are the hurdles?

  - Learning how users can upload and gui can read the csv

Daily Scrum Meeting Minutes: 9/8

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 8:15PM

End time: 8:42PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Setup the web app on my machine and have all of the dependencies running properly

- What is planned to be done until the next scrum meeting?

  - Begin work on converting the log files to csv

- What are the hurdles?

  - Integrating the converter with the web app

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on creating a file to upload a CSV onto the backend

- What is planned to be done until the next scrum meeting?

  - Make the upload CSV functionality fully flushed out and tested

- What are the hurdles?

  - Coming up with a way to handle a very large csv file

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Made a few final designs and read more django docs

- What is planned to be done until the next scrum meeting?

  - Meet with team and see what everyone wants to implement

- What are the hurdles?

  - Knowing how to put together the complex attributes

Daily Scrum Meeting Minutes: 9/9

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 6:10PM

End time: 6:22PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began working with sample log files provided to come up with way to automate conversion

- What is planned to be done until the next scrum meeting?

  - Continue implementation of converting the log files to csv

- What are the hurdles?

  - Integrating the converter with the web app

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Watching tutorials on how to send a csv upload file into the backend

- What is planned to be done until the next scrum meeting?

  - Keep testing to make sure the csv file is processed correctly

- What are the hurdles?

  - Ensuring that the csv files can be properly handled by the backend

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Practiced basic csv user input and watched videos

- What is planned to be done until the next scrum meeting?

  - Fix errors

- What are the hurdles?

Finding what causing errors

Daily Scrum Meeting Minutes: 9/10

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 8:00PM

End time: 8:18PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working with sample log files to convert

- What is planned to be done until the next scrum meeting?

  - Continue implementation and think of ways to integrate this with the web app

- What are the hurdles?

  - Integrating the converter with the web app

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the functionality to upload a csv file to the backend

- What is planned to be done until the next scrum meeting?

  - Allow for the upload of a log file into the backend

- What are the hurdles?

  - Come up with a way to process a .log file

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Read about csv

- What is planned to be done until the next scrum meeting?

  - Implement a basic csv input

- What are the hurdles?

New to csv files

Daily Scrum Meeting Minutes: 9/11

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:10PM

End time: 9:33PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking at some ways to store the log files in the backend

- What is planned to be done until the next scrum meeting?

  - Wait and see where we are for the next sprint

- What are the hurdles?

  - Log files aren’t working completely with our backend

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on changing log files into a useful format for our backend

- What is planned to be done until the next scrum meeting?

  - Finish implementing the log transformation feature

- What are the hurdles?

  - Having a hard time maintaining all the crucial information when converting a log file

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Learned about csv and backend communication

- What is planned to be done until the next scrum meeting?

  - Fix errors

- What are the hurdles?

Figure out what is causing errors

Daily Scrum Meeting Minutes: 9/14

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 12:46PM

End time: 1:02PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 1, going to work the other 2 after the meeting

- What was done since the last scrum meeting?

  - Migrated over to our new updated repo

- What is planned to be done until the next scrum meeting?

  - Create the backend for how user signups should handle uploaded log files

- What are the hurdles?

  - First repo had admin issues, should be resolved now

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished testing the log file uploading feature as well as the csv uploading feature

- What is planned to be done until the next scrum meeting?

  - Clean the data that is inputted by the user to make it more manageable and relevant

- What are the hurdles?

  - Coming up with a method for outlier detection

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Created a csv and user database model

- What is planned to be done until the next scrum meeting?

  - Add more attributes to csv model and user sign up

- What are the hurdles?

Need to test with basic front end

Daily Scrum Meeting Minutes: 9/16

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 8:15PM

End time: 8:32PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Developed solution for organizing database

- What is planned to be done until the next scrum meeting?

  - Implementing database with front end user system

- What are the hurdles?

  - Understanding the full-stack structure

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started work on front end for the website

- What is planned to be done until the next scrum meeting?

  - Keep working on the front end and help with data saving if necessary

- What are the hurdles?

  - How to structure the front end for our project

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Created register/login functionality

- What is planned to be done until the next scrum meeting?

  - Functionality for User view uploaded csv files

- What are the hurdles?

Need to learn how to implement file stream in django

Daily Scrum Meeting Minutes: 9/17

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:13PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Still looking into the best way to implement the database with how our front end is working

- What is planned to be done until the next scrum meeting?

  - Continue looking into using the database with front end user system

- What are the hurdles?

  - Time management

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Updated repository to be up to date with group and kept planning the front end

- What is planned to be done until the next scrum meeting?

  - Plan how data will be handled once inputted by the user

- What are the hurdles?

  - Knowing the best way to organize data

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Backend for user downloading csv files

- What is planned to be done until the next scrum meeting?

  - Work on bugs for viewing downloaded csv

- What are the hurdles?

Need to figure out what is causing bugs

Daily Scrum Meeting Minutes: 9/18

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:30PM

End time: 9:40PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went today to work with the actual robot at Biscayne Bay and learned a lot about how the missions are created and executed

- What is planned to be done until the next scrum meeting?

  - Seeing how to integrate the mission information and considering what to would be most useful for the user to see

- What are the hurdles?

  - The robot has a lot of hurdles to get over to get working properly

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on data cleaning and integration with our database

- What is planned to be done until the next scrum meeting?

  - Create a front end landing page for the website

- What are the hurdles?

  - Switching from front to backend

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Fixed errors and user can now view/download uploaded files

- What is planned to be done until the next scrum meeting?

  - Begin working on an organized gui

- What are the hurdles?

Need to learn how to do multiple views in one gui with django

Daily Scrum Meeting Minutes: 9/20

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 8:55PM

End time: 9:14PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to look into the vectormap software to understand the way that missions are planned and executed

- What is planned to be done until the next scrum meeting?

  - Deciding what data available from vectormap is useful

- What are the hurdles?

  - Understanding the intricacies of vectormap and how certain parameters might cause it to function or not

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planning front end landing page with register/login/logout

- What is planned to be done until the next scrum meeting?

  - Finalize a landing page

- What are the hurdles?

  - Coming up with a valid design

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

  - What was done since the last scrum meeting?

  - Started gui template with functions

- What is planned to be done until the next scrm

Scrollable list of uploaded files

- What are the hurdles?

Need to learn how to make ot scrollable

Daily Scrum Meeting Minutes: 9/21

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 1:25PM

End time: 1:32PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Understanding the new front end we have

- What is planned to be done until the next scrum meeting?

  - Looking into how to integrate log file upload and convert to csv

- What are the hurdles?

  - Getting good log files to actually test out

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planning with group how best to set up a front end for both our user types

- What is planned to be done until the next scrum meeting?

  - Work on the log file conversion to properly save it as a csv

- What are the hurdles?

  - Making a cohesive front end site

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on list of uploaded files

- What is planned to be done until the next scrm

Manually save csv after log to csv conversion

- What are the hurdles?

Need to learn how to convert file and save to model

Daily Scrum Meeting Minutes: 9/22

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:09PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Same as yesterday

- What is planned to be done until the next scrum meeting?

  - Looking at the format of mission files

- What are the hurdles?

  - Planning for this week’s mission

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on data cleaning to remove outliers

- What is planned to be done until the next scrum meeting?

  - Continue working on the data cleaning

- What are the hurdles?

  - Finding the best way to remove outliers

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created frontend for csv and log upload

- What is planned to be done until the next scrm

Polish front end for viewing profile

- What are the hurdles?

Fixing bugs

Daily Scrum Meeting Minutes: 9/23

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:30PM

End time: 11:46PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went to the career fair and talked to recruiters

- What is planned to be done until the next scrum meeting?

  - See what are the next steps for the front end

- What are the hurdles?

  - Finding time during a busy week

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on data cleaning to remove outliers

- What is planned to be done until the next scrum meeting?

  - Work with team to see how to step forward on the front end side of the project

- What are the hurdles?

  - Finding the best way to remove outliers

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created frontend for log file upload

- What is planned to be done until the next scrm

Finish log to csv after upload

- What are the hurdles?

Fixing bugs

Daily Scrum Meeting Minutes: 9/24

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:16PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Getting acquainted with vectormap software to prepare for missions tomorrow

- What is planned to be done until the next scrum meeting?

  - Go to MMC tomorrow to test out new missions

- What are the hurdles?

  - Understanding vectormap

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching data outlier detection methods in SciKit learn

- What is planned to be done until the next scrum meeting?

  - Go to MMC to test missions with the group

- What are the hurdles?

  - Entirely new to the deployment aspect

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on log to csv

- What is planned to be done until the next scrm

Finish log to csv after upload

- What are the hurdles?

Fixing bugs

Daily Scrum Meeting Minutes: 9/25

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:00PM

End time: 11:11PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went to MMC to deploy and test the missions

- What is planned to be done until the next scrum meeting?

  - Reevaluate where we are with the web app

- What are the hurdles?

  - Robot was not balanced and would lose connection when underwater

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went to MMC to test EcoMapper missions and see the data collection process

- What is planned to be done until the next scrum meeting?

  - Finish the outlier detection and removal process

- What are the hurdles?

  - First time working on the drone

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished log to csv

- What is planned to be done until the next scrm

Delete file functionality

- What are the hurdles?

Find out how to delete

Daily Scrum Meeting Minutes: 9/28

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:25AM

End time: 11:30AM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3 (will do after meeting now that planning is done)

- What was done since the last scrum meeting?

  - Sprint 2 retro and review

- What is planned to be done until the next scrum meeting?

  - Look at ways to implement a map view of mission data

- What are the hurdles?

  - Finding a good library to show the data at each point like Professor Reis wants

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work with team on planning the next sprint

- What is planned to be done until the next scrum meeting?

  - Work on the map to display the mission

- What are the hurdles?

  - Knowing what to use for the map

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on homepage

- What is planned to be done until the next scrm

Finish homepage

- What are the hurdles?

Learn how to route the user to registration

Daily Scrum Meeting Minutes: 9/29

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:30PM

End time: 9:45PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began working with plotly to see how to integrate with our site once data is uploaded

- What is planned to be done until the next scrum meeting?

  - Continue working with plotly and hopefully have it showing on the site

- What are the hurdles?

  - Plotly isn’t currently showing up on the site, going to troubleshoot tomorrow

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on integrating plotly

- What is planned to be done until the next scrum meeting?

  - Using plotly to display map information

- What are the hurdles?

  - Knowing what to use for the map

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on redirecting unregistered users

- What is planned to be done until the next scrm

Fix bugs on redirect after registration

- What are the hurdles?

Figure out cause of bugs

Daily Scrum Meeting Minutes: 10/1

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:00PM

End time: 9:08PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on plotly

- What is planned to be done until the next scrum meeting?

  - Have plotly graph show on web app

- What are the hurdles?

  - Have plotly working standalone but can’t seem to get it working within the web app

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reading on the Heron drone

- What is planned to be done until the next scrum meeting?

  - Continue working with info from the drone

- What are the hurdles?

  - Understanding all the documentation regarding the robot

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

finish redirecting after registration

- What is planned to be done until the next scrm

Work on front end home page

- What are the hurdles?

Fixing bugs

Daily Scrum Meeting Minutes: 10/2

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:30PM

End time: 11:39PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Integrating plotly

- What is planned to be done until the next scrum meeting?

  - Have interactive map on web app

- What are the hurdles?

  - Still having issues with getting plotly to show within our app

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Watching video tutorials on the Heron drone

- What is planned to be done until the next scrum meeting?

  - Work on plotly integration

- What are the hurdles?

  - New to some of the systems integrated by the drone

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

finish redirecting after registration

- What is planned to be done until the next scrm

Work on front end home page

- What are the hurdles?

Fixing bugs

Daily Scrum Meeting Minutes: 10/4

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:16PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went and tested with the robot with a successful mission

- What is planned to be done until the next scrum meeting?

  - Assess where we are with the web app and try to use some of the data we gathered today

- What are the hurdles?

  - Needing a boat in order to fully test our mission

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Watching video tutorials on the Heron drone

- What is planned to be done until the next scrum meeting?

  - Work on plotly integration

- What are the hurdles?

  - New to some of the systems integrated by the drone

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Tweaked parameters for log to csv

- What is planned to be done until the next scrm

Work on detailed statistics from csv

- What are the hurdles?

Learning how to use pandas to extract the values and display

Daily Scrum Meeting Minutes: 10/5

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 8:20PM

End time: 8:24PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assessed the data that came in from our test yesterday

- What is planned to be done until the next scrum meeting?

  - Start looking into ways to display the data from our missions in the way the Product Owner wants

- What are the hurdles?

  - Finding a tool that integrates nicely with django

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Discussed with the group plans for future missions and how to track the robot

- What is planned to be done until the next scrum meeting?

  - Work on plotly integration

- What are the hurdles?

  - Seeing how plotly maps can be used with our site

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Finished detailed statistics from csv

- What is planned to be done until the next scrm

Learn how to use geodjango to display mapping

- What are the hurdles?

Difficult to set up dependencies and learn framework

Daily Scrum Meeting Minutes: 10/6

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:20PM

End time: 11:26PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started doing research into tools that allow us to visualize our data

- What is planned to be done until the next scrum meeting?

  - Continue research, look into implementation methods

- What are the hurdles?

  - Seeing what works well with django

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on installing ROS with the Heron system

- What is planned to be done until the next scrum meeting?

  - Work on data visualization

- What are the hurdles?

  - New to ROS and simulations on ROS

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Learned about implementing a dynamic map with coordinates

- What is planned to be done until the next scrm

Try to implement map

- What are the hurdles?

Difficult to set up dependencies and learn framework

Daily Scrum Meeting Minutes: 10/7

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:20PM

End time: 11:26PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Recloning github with new features

- What is planned to be done until the next scrum meeting?

  - Look into features for the heron

- What are the hurdles?

  - Seeing if i have the dependencies for the web app

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on visualization tools for the data

- What is planned to be done until the next scrum meeting?

  - Continue working with ROS and the heron drone

- What are the hurdles?

  - New to ROS and simulations on ROS

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Implemented map with dynamic coordinates

- What is planned to be done until the next scrm

Improve map

- What are the hurdles?

Learning how I can improve map

Daily Scrum Meeting Minutes: 10/9

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 7:40PM

End time: 7:56PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking for any new data we can try out before using the new data

- What is planned to be done until the next scrum meeting?

  - Assessing when the next test should be

- What are the hurdles?

  - Coordinating the next test with everyone

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued reading Clearpath documentation on the Heron drone

- What is planned to be done until the next scrum meeting?

  - Continue working with ROS and the heron drone

- What are the hurdles?

  - Some of the documentation is not very comprehensive

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Improved map for vector lines of mission trail

- What is planned to be done until the next scrm

Add hover over functionality for popups

- What are the hurdles?

Learning how to do hover over

Daily Scrum Meeting Minutes: 10/11

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:50PM

End time: 10:56PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking into the next possible test session

- What is planned to be done until the next scrum meeting?

  - Planning the next sprint

- What are the hurdles?

  - Assessing where we are and what might need to be tweaked

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Installing dependencies of Linux for ROS and the Heron drone

- What is planned to be done until the next scrum meeting?

  - Plan for the next sprint and discuss how to move forward with the product owner

- What are the hurdles?

  - Seeing how to move forward with the group

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Added hover functionality

- What is planned to be done until the next scrm

Improve on the functionalities

- What are the hurdles?

Need to know what Greg wants us to improve

Daily Scrum Meeting Minutes: 10/12

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:26PM

End time: 9:32PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out this new sprint

- What is planned to be done until the next scrum meeting?

  - Looking to show web app to others to get feedback

- What are the hurdles?

  - Meeting with people outside of our group

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planning of the new sprint and how best to move forward

- What is planned to be done until the next scrum meeting?

  - Work on Heron setup

- What are the hurdles?

  - No hurdles for today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on improving the ui of map

- What is planned to be done until the next scrm

Work on password reset

- What are the hurdles?

Learn password reset with django

Daily Scrum Meeting Minutes: 10/13

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:00PM

End time: 9:08PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began looking into the documentation for the heron

- What is planned to be done until the next scrum meeting?

  - Continue setting up anything needed for heron

- What are the hurdles?

  - Nothing today

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on ROS simulation for Heron

- What is planned to be done until the next scrum meeting?

  - Continue working on the Heron

- What are the hurdles?

  - Setting up gazebo

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Began password reset

- What is planned to be done until the next scrm

Bugs on password reset

- What are the hurdles?

Learn password reset with django

Daily Scrum Meeting Minutes: 10/14

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:10PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Linux setup for ROS

- What is planned to be done until the next scrum meeting?

  - Continue setup

- What are the hurdles?

  - Getting ROS to work

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued work on ROS with the Heron

- What is planned to be done until the next scrum meeting?

  - Continue learning ROS

- What are the hurdles?

  - Setting up gazebo

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on password reset

- What is planned to be done until the next scrm

Bugs on password

- What are the hurdles?

Learn password reset with django

Daily Scrum Meeting Minutes: 10/15

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:05PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the product owner to discuss where we are and what should be added

- What is planned to be done until the next scrum meeting?

  - Look into issue with the map and the new data

- What are the hurdles?

  - When trying out with the latest data, map didn’t work

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued work on ROS with the Heron

- What is planned to be done until the next scrum meeting?

  - Continue learning ROS

- What are the hurdles?

  - Setting up gazebo

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Met with Greg to demo progress

- What is planned to be done until the next scrm

Work on dashboard and homepage

- What are the hurdles?

Figure out what dashboard should have

Daily Scrum Meeting Minutes: 10/18

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:50PM

End time: 11:02PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked at heron documentation

- What is planned to be done until the next scrum meeting?

  - ROS integration with heron

- What are the hurdles?

  - Nothing this time

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on data validation to ensure that the map can display said data

- What is planned to be done until the next scrum meeting?

  - Continue work on the map

- What are the hurdles?

  - Understanding the problem with the map

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Improved front end for login / registration

- What is planned to be done until the next scrm

Work on dashboard

- What are the hurdles?

Figure out what dashboard should have

Daily Scrum Meeting Minutes: 10/19

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:08PM

End time: 9:13PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Assessed where the site is now to see how to implement dashboard

- What is planned to be done until the next scrum meeting?

  - See what information best fits to display on the dashboard

- What are the hurdles?

  - Nothing

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on ROS simulated Heron mission setup

- What is planned to be done until the next scrum meeting?

  - Continue working on Heron

- What are the hurdles?

  - Understanding gazebo documentation

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Began working on dashboard

- What is planned to be done until the next scrm

Fix bugs

- What are the hurdles?

Find cause of bugs

Daily Scrum Meeting Minutes: 10/20

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:30PM

End time: 10:39PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Gathered information that can be useful for dashboard

- What is planned to be done until the next scrum meeting?

  - Help implement dashboard changes

- What are the hurdles?

  - Finding some of the information

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had issues with Linux that reset some previous work causing me to reinstall certain libraries

- What is planned to be done until the next scrum meeting?

  - Continue working on Heron

- What are the hurdles?

  - Trying to diagnose what got deleted with Ubuntu

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on dashboard

- What is planned to be done until the next scrm

Fix bugs

- What are the hurdles?

Find cause of bugs

Daily Scrum Meeting Minutes: 10/22

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:00PM

End time: 9:12PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed linux issues due to ROS

- What is planned to be done until the next scrum meeting?

  - Continue working to get ROS to work

- What are the hurdles?

  - ROS not working all of a sudden

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on ROS integration

- What is planned to be done until the next scrum meeting?

  - Continue working on ROS

- What are the hurdles?

  - Still had to fix some dependencies from last time

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Tweaked the UI

- What is planned to be done until the next scrm

Keep tweaking UI

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 10/24

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:00PM

End time: 9:12PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked into ROS integrations with the Heron robot

- What is planned to be done until the next scrum meeting?

  - Continue trying to get ROS to fully work in linux

- What are the hurdles?

  - General issues with ROS

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed some Linux setup issues and got gazebo working

- What is planned to be done until the next scrum meeting?

  - Work on website

- What are the hurdles?

  - Still had to fix some dependencies from last time

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Tweaked the UI

- What is planned to be done until the next scrm

Keep tweaking UI

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 10/25

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 8:30PM

End time: 8:37PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Dealing with issues related to ROS

- What is planned to be done until the next scrum meeting?

  - Assess project progress

- What are the hurdles?

  - General issues with ROS

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implementing Heron on Gazebo

- What is planned to be done until the next scrum meeting?

  - Work on website

- What are the hurdles?

  - Making time to work on the project

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Work on dashboard feature

- What is planned to be done until the next scrm

Keep tweaking UI

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 10/26

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:50PM

End time: 10:13PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Coordinated with Capstone I team to see where each other are and coordinate the sprint closer together

- What is planned to be done until the next scrum meeting?

  - Look into ArcGIS api to see how to implement into web app

- What are the hurdles?

  - Making sure the web app still runs correctly on my machine after various pushes

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with group and Capstone 1 team to discuss the next sprint

- What is planned to be done until the next scrum meeting?

  - Work on setup issues with the website

- What are the hurdles?

  - Figuring out how to coordinate best with the Capstone team

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on improving the ui of dashboard

- What is planned to be done until the next scrm

Work on contact info

- What are the hurdles?

Find out what info to have

Daily Scrum Meeting Minutes: 10/27

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:45PM

End time: 10:50PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on making sure the dependencies for the site are working properly

- What is planned to be done until the next scrum meeting?

  - Look into ArcGIS api to see how to integrate with web app

- What are the hurdles?

  - Bug fixing

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on setting up the site on Linux in order to avoid installing some dependencies

- What is planned to be done until the next scrum meeting?

  - Finish Linux setup

- What are the hurdles?

  - Some errors with the change

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on improving the ui of dashboard

- What is planned to be done until the next scrm

Work on site info

- What are the hurdles?

Find out what info to have

Daily Scrum Meeting Minutes: 10/28

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:08PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began research into arcGIS api

- What is planned to be done until the next scrum meeting?

  - Continue ArcGIS research to see how to implement

- What are the hurdles?

  - Finding useful info on ArcGIS

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking into GIS options to create a map that can be exported

- What is planned to be done until the next scrum meeting?

  - Go through tutorials on GIS

- What are the hurdles?

  - New to GIS in general

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on improving the ui of dashboard

- What is planned to be done until the next scrm

Work on site info

- What are the hurdles?

Find out what info to have

Daily Scrum Meeting Minutes: 10/29

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:00PM

End time: 11:17PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with professor to get information on heron and how to control it

- What is planned to be done until the next scrum meeting?

  - Look at arcGIS implementation

- What are the hurdles?

  - Getting up to speed with how the heron works

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Watched tutorials for working on arcGIS with python and met with the group to learn about the Heron

- What is planned to be done until the next scrum meeting?

  - Work on implementing setting up arcGIS on our site

- What are the hurdles?

  - Understanding some arcGIS concepts

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on improving the ui of dashboard

- What is planned to be done until the next scrm

Work on site info

- What are the hurdles?

Find out what info to have

Daily Scrum Meeting Minutes: 10/30

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:45PM

End time: 10:52PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did more research on arcGIS and began playing with heron in virtual environment

- What is planned to be done until the next scrum meeting?

  - Continue arcGIS implementation

- What are the hurdles?

  - Finding helpful information on arcGIS

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished resolving some setup issues that had arouse on my end with the website

- What is planned to be done until the next scrum meeting?

  - Work on arcGIS setup for the website

- What are the hurdles?

  - Figuring out some broken dependencies

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on contact info

- What is planned to be done until the next scrm

Read about gis

- What are the hurdles?

Learning about gis

Daily Scrum Meeting Minutes:11/2

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 2:30PM

End time: 2:40PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - After looking into arcGIS more, determined it’s not the best course of action to take and we looked for new tools and decided upon a leaflet tool that we found

- What is planned to be done until the next scrum meeting?

  - Go through the leaflet tools so we can implement it into the site

- What are the hurdles?

  - ArcGIS was not free and would require more hurdles to integrate with the site

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Had backlog meeting with the group to discuss how best to implement a user mission generation feature

- What is planned to be done until the next scrum meeting?

  - Work on finishing the dashboard in order to have all necessary about the project available

- What are the hurdles?

  - Research into the ways of implementing a map that filled our requirements

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Read about gis

- What is planned to be done until the next scrm

Work on user generate coordinates

- What are the hurdles?

Learning how to save on click coordinates

Daily Scrum Meeting Minutes: 11/3

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 5:00PM

End time: 5:14PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began implementation of leaflet GPS getter

- What is planned to be done until the next scrum meeting?

  - Continue implementation working off of resources found

- What are the hurdles?

  - Properly integrating with what we have so far

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began work on implementation of a map for user generated missions

- What is planned to be done until the next scrum meeting?

  - Continue working on the map

- What are the hurdles?

  - Some of the front end was having issues rendering the

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on user generated coordinates

- What is planned to be done until the next scrm

Work on user generate coordinates

- What are the hurdles?

Learning how to pass javascript data to django

Daily Scrum Meeting Minutes: 11/4

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:45PM

End time: 9:53PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Only a bit of leaflet implementation

- What is planned to be done until the next scrum meeting?

  - Continue implementation working off of resources found

- What are the hurdles?

  - Doomscrolling

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created a page for the mission planning and watched tutorials on the subject

- What is planned to be done until the next scrum meeting?

  - Continue working on the map

- What are the hurdles?

  - Creating a page on the website and linking it properly

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on user generated coordinates

- What is planned to be done until the next scrm

Work on user generate coordinates

- What are the hurdles?

Stuck on pass javascript data to django

Daily Scrum Meeting Minutes: 11/5

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:30PM

End time: 10:38PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Figuring out how to get the clicks to work on map

- What is planned to be done until the next scrum meeting?

  - See coordinates on map

- What are the hurdles?

  - Understanding leaflet

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued work on user mission map

- What is planned to be done until the next scrum meeting?

  - Work on extracting the coordinates from a user

- What are the hurdles?

  - Placing the page within the website

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Continue to work on user generated coordinates

- What is planned to be done until the next scrm

Work on user generate coordinates

- What are the hurdles?

Stuck on pass javascript data to django

Daily Scrum Meeting Minutes: 11/8

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:50PM

End time: 10:55PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working through compatibility issues with the map

- What is planned to be done until the next scrum meeting?

  - Continue getting the points on the map to work

- What are the hurdles?

  - Getting the map to work with our site

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on creating and implementing a dashboard

- What is planned to be done until the next scrum meeting?

  - Finish the dashboard and help with user generated missions

- What are the hurdles?

  - Being able to create a dashboard using the template

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Work on user generate coordinate

- What is planned to be done until the next scrm

Continue working on the user generated coordinates and see how to help the group

- What are the hurdles?

Can't get ajax data to pass to django correctly

Daily Scrum Meeting Minutes: 11/10

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 7:20PM

End time: 7:25PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked out what is best to focus on for this last sprint to make sure we have a good final product

- What is planned to be done until the next scrum meeting?

  - Looking into either the documentation that will be needed or hosting

- What are the hurdles?

  - Estimating properly

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finishing dashboard by adding photos and contact information pertinent to the project

- What is planned to be done until the next scrum meeting?

  - Complete the dashboard

- What are the hurdles?

  - Creating the html page layout for the photos and information to fit in properly

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Work on user generate coordinate

- What is planned to be done until the next scrm

Continue working on the user generated coordinates and see how to help the group

- What are the hurdles?

Can't get ajax data to pass to django correctly

Daily Scrum Meeting Minutes: 11/13

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:50PM

End time: 11:59PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked into the documentation and planned out how to divide work amongst ourselves

- What is planned to be done until the next scrum meeting?

  - Start documentation process and also look into hosting when meeting with product owner

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Look into hosting options and pushing the dashboard feature into the project

- What is planned to be done until the next scrum meeting?

  - Start hosting the website and the documentation process

- What are the hurdles?

  - Trying to figure out how to move forward with hosting

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Finished user generated coordinates and custom trail maps

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/16

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 5:00PM

End time: 5:04PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with product owner to get feedback on our site. Also set up documentation so we can begin working on that

- What is planned to be done until the next scrum meeting?

  - Start documentation process

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team for feedback and began the documentation

- What is planned to be done until the next scrum meeting?

  - Host the website and see what hurdles come up with that process

- What are the hurdles?

  - None

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/17

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:08PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Began trying to host the site

- What is planned to be done until the next scrum meeting?

  - Continue with the hosting process to try and get the site hosted

- What are the hurdles?

  - Some of the errors involved with the hosting process\

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/18

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:30PM

End time: 10:36PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Setup and completed first few pages of documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on the documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/19

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:00PM

End time: 11:03PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Scoped out the documentation that will be needed so that we can effectively work on it

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on the documentation

- What is planned to be done until the next scrum meeting?

  - Finish the poster portion of the documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/20

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:00PM

End time: 11:06PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on setting up an account for hosting and reading into how to use a necessary library

- What is planned to be done until the next scrum meeting?

  - Try to set up the repository for upload

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/22

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:00PM

End time: 10:05PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - New sprint

- What are the hurdles?

  - Busy weekend

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on poster

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/23

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 8:00PM

End time: 8:04PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out how to split up the documentation

- What is planned to be done until the next scrum meeting?

  - Work on personal poster

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/24

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 7:00PM

End time: 7:11PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on poster

- What is planned to be done until the next scrum meeting?

  - Finish poster and start main doc

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished most of the poster

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/25

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:30AM

End time: 10:54AM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished poster and continued work on main deliverable documentation

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished most of the poster

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 11/30

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 7:30PM

End time: 7:33PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed intro video and continued work on documentation

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the showcase demo video

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/1

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:00PM

End time: 11:05PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized diagrams

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the diagrams

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/2

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:00PM

End time: 11:03PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalizing presentation for dress rehearsal

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Final Deliverables presentation

- What is planned to be done until the next scrum meeting?

  - Work on documentation and attend rehearsal

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation and presentation prep

- What is planned to be done until the next scrm

Work on documentation and presentation prep

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/3

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 10:30PM

End time: 10:33PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practiced presentation and prepared for final presentation tomorrow

- What is planned to be done until the next scrum meeting?

  - Continue documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Went to the rehearsal and practiced for the final presentation tomorrow

- What is planned to be done until the next scrum meeting?

  - Do the final presentation and continue documentation

- What are the hurdles?

  - Nothing today

\

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation and presentation prep

- What is planned to be done until the next scrm

Work on documentation and presentation prep

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/4

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:00PM

End time: 9:08PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Presented finally!

- What is planned to be done until the next scrum meeting?

  - Nada

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the presentation

- What is planned to be done until the next scrum meeting?

  - Nothing

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation and presentation prep

- What is planned to be done until the next scrm

Work on documentation and presentation prep

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/7

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 7:30PM

End time: 7:33PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on documentation

- What is planned to be done until the next scrum meeting?

  - COntinue work on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/8

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 7:00PM

End time: 7:05PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on documentation

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/9

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 9:00PM

End time: 9:09PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finishing up documentation

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None

Daily Scrum Meeting Minutes: 12/10

Attendees: Orson Meyreles, Ariel Omar Arias, Leonardo Pantaleon

Start time: 11:00PM

End time: 11:02PM

Orson Meyreles:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finishing up documentation

- What is planned to be done until the next scrum meeting?

  - Continue work on documentation

- What are the hurdles?

  - None

Leonardo Pantaleon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on documentation

- What is planned to be done until the next scrum meeting?

  - Work on documentation

- What are the hurdles?

  - Nothing today

Ariel Omar Arias:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

Worked on documentation

- What is planned to be done until the next scrm

Work on documentation

- What are the hurdles?

None