August 31st 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello

Start time: 6:30pm

End time: 7:00pm

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - N/A First Meeting

- What was done since the last scrum meeting?

  - N/A First Meeting

- What is planned to be done until the next scrum meeting?

  - Research on computational modeling standards

- What are the hurdles?

  - Still waiting to meet with the PO

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - N/A First meeting

- What was done since the last scrum meeting?

  - N/A First meeting

- What is planned to be done until the next scrum meeting?

  - Coordinate with the PO and research the details of the project to outline our tasks moving forward.

- What are the hurdles?

  - The meeting with the project’s PO will occur on Friday, September 4th which has delayed any meaningful advancements.  Our plan is to utilize our time from now till Friday researching details mentioned in the projects abstract.

<Jose Bello>:

- How many hours did I work since the last meeting?

  - N/A First Meeting.

- What was done since the last scrum meeting?

  - N/A First Meeting.

- What is planned to be done until the next scrum meeting?

  - Meeting with PO pending.

- What are the hurdles?

  - We can’t meet with PO until Friday.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - N/A First meeting

- What was done since the last scrum meeting?

  - N/A First meeting

- What is planned to be done until the next scrum meeting?

  - We need to wait for PO in order to get a better understanding of the project requirements and features

- What are the hurdles?

  - Have not been able to meet with the PO

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - N/A First meeting

- What was done since the last scrum meeting?

  - N/A First meeting

- What is planned to be done until the next scrum meeting?

  - Wait for the Project Owner to meet with us and explain more about the project

- What are the hurdles?

  - We have not been able to meet with the Project Owner

September 1st 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 3.5 Hours

- What was done since the last scrum meeting?

  - Research on topics relating to the project (Body Mass Index, current tech that addresses it)

- What is planned to be done until the next scrum meeting?

  - Set up our work environment, exploring GitHub and other version control possibilities to discuss with PO

- What are the hurdles?

  - Still waiting to meet with the PO

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 3.3 Hours

- What was done since the last scrum meeting?

  - Researched details of project to gather thoughts on what data structures could be used to solve the project problem

- What is planned to be done until the next scrum meeting?

  - Research details of our project before meeting PO to have all the questions we wish to ask

- What are the hurdles?

  - The meeting with the project’s PO will occur on Friday, September 4th which has delayed any meaningful advancements.  Our plan is to utilize our time from now till Friday researching details mentioned in the projects abstract.

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I did some research on the existing technologies to try to understand the approach to this project.

- What is planned to be done until the next scrum meeting?

  - Keep looking into similar projects so we can brainstorm until we meet with the PO.

- What are the hurdles?

  - We haven’t met with PO.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.2

- What was done since the last scrum meeting?

  - Look for more information relevant to the project

- What is planned to be done until the next scrum meeting?

  - Look into version control and work environment possibilities.

- What are the hurdles?

  - We are still on standby to meet with the PO

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3.3

- What was done since the last scrum meeting?

  - Research on wearable technologies, possible hardware malfunctions and difficulties on retrieving data

- What is planned to be done until the next scrum meeting?

  - Keep researching until the Project Owner meets with us and explain more about the project

- What are the hurdles?

  - We have not been able to meet with the Project Owner

September 3rd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 3.0

- What was done since the last scrum meeting?

  - Continue working on setting up our virtual work environment

- What is planned to be done until the next scrum meeting?

  - Prepare questions for the PO alongside other team members

- What are the hurdles?

  - Lack of information regarding the project details

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Continued researching project details in preparation for Friday’s meeting with PO

- What is planned to be done until the next scrum meeting?

  - Collaborate with members to form a list of questions to ask PO and organize a plan of action on how best to tackle the problem in the project

- What are the hurdles?

  - Still need to wait until PO meeting Friday before we can make any meaningful advancement in the project

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 3.0

- What was done since the last scrum meeting?

  - More research until our meeting with the PO.

- What is planned to be done until the next scrum meeting?

  - We have the meeting with the PO. Our team will get more inform and start working on the project

- What are the hurdles?

  - We Haven’t met with the PO yet.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.6

- What was done since the last scrum meeting?

  - Research more into wearable technology

- What is planned to be done until the next scrum meeting?

  - Finalize key points as to what environment setup everyone is comfortable with

- What are the hurdles?

  - Waiting to meet with the PO tomorrow

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research about technologies that can be used in the projects .NET framework, Docker, Kubernetes, just to mention some

- What is planned to be done until the next scrum meeting?

  - Prepare for the meeting with PO

- What are the hurdles?

  - Still haven’t been able to meet with the PO

September 4th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Met with the PO and discussed the scope of the project as well as the expectations needed

- What is planned to be done until the next scrum meeting?

- Restructure our team effort, focusing on the possible user stories we will be dealing with. Laying out the next steps, plan the next PO meeting.

- What are the hurdles?

- Understanding the scope of the project better, as well as setting realistic goals for the project.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 3.8

- What was done since the last scrum meeting?

- We finally met with the PO and were able to get a solid direction on how to complete this project.

- What is planned to be done until the next scrum meeting?

- We are going to investigate different frameworks for frontend data gathering methods that will accomplish the task desired of the PO.  We have different options on how we want to tackle this, and we are going to go through each one until we discover the optimal choice

- What are the hurdles?

- Software to hardware interfacing is the current concern and we want to ensure our data retrieval methods will work for the hardware that will be provided to us.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- We got to understand better the scope of the project by our meeting with the PO. Our team met after the meeting and tried to break the project down to determine a realistic approach and outcome.

- What is planned to be done until the next scrum meeting?

- Finish planning the current sprint to start working on the project as soon as possible

- What are the hurdles?

- Since this is a new project, we need to determine what language, framework and platform works best for development.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Research more into wearable technology and its applications.

- What is planned to be done until the next scrum meeting?

- We were able to finally meet with the PO so now we must explore technologies to perform tasks like data retrieval

- What are the hurdles?

- The software stack is still not determined.

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3

- What was done since the last scrum meeting?

- We finally met with the PO. She explained the whole background of the project, the previous studies done and we went more in detail about the premise of the project

- What is planned to be done until the next scrum meeting?

- We plan to come to a better understanding and agreement on the technologies we are going to use. Set up the environment like github. We need to research the cloud services offered that will boost our work.

- What are the hurdles?

- We still need to determine the environment, programming language and tools we will need

September 5th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3.25

- What was done since the last scrum meeting?

- Studied different Cloud platform alternatives for use in the project

- What is planned to be done until the next scrum meeting?

- Discuss Cloud findings and determine plan of action

- What are the hurdles?

- Lack of details regarding the project and missing further discussion with the PO

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 4.2

- What was done since the last scrum meeting?

- Progressed towards constructing the frame of our project solution and focusing on the presentation of data for our users

- What is planned to be done until the next scrum meeting?

- Sketch various front-end designs to discuss aspects of each that we like/dislike and come up with a prototype solution to work from

- What are the hurdles?

- Details on data gathering and processing that we need to discuss with the PO on exactly what data they want from the user, how often to store the data and when to collect the data.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- The team discussed what was necessary to start the project and we decided to start working on a draft for a UI

- What is planned to be done until the next scrum meeting?

- Create the design of a user interface so we give the PO an idea of how it would look like the front end of the app

- What are the hurdles?

- Some aspects of the project are still unclear, we need to create a plan and confirm it with the PO

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4.1

- What was done since the last scrum meeting?

- Since our previous meeting we researched on wearable technologies and decided on some technologies that will be used for the project

- What is planned to be done until the next scrum meeting?

- Each one of us is in charge of coming up with a front-end design/sketch of the web app

- What are the hurdles?

- We need to clear out with the PO some details about data retrieval and data processing.

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Research on technologies. Discussions and planning on how to tackle the project. We still need questions answered by our PO in regards to details, requirements and to have more information about the research they have done.

- What is planned to be done until the next scrum meeting?

- Get in contact with PO and her assistant. Agree on the programming languages we are going to use and set up all the environment.

- What are the hurdles?

- We need to contact the PO regarding vital details that don’t let us have q concrete idea on how to start

September 8th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Work on the different possible tasks we can define for our user stories

- What is planned to be done until the next scrum meeting?

- Continue working on developing possible user stories

- What are the hurdles?

- Still awaiting a new meeting with the PO

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 3.3

- What was done since the last scrum meeting?

- Sketched various UI wireframes to discuss which aspect of each we like the best

- What is planned to be done until the next scrum meeting?

- Continue focusing on the UI diagrams to construct the frame of our project in accordance with the PO’s vision

- What are the hurdles?

- A side concern of ours is the software to hardware language and data gathering details that we need to iron out before we proceed to coding a solution.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- More research was done on different APIs to use in our project and we found ways to secure user log in.

- What is planned to be done until the next scrum meeting?

- Our team broke down more questions to ask the PO on our next meeting on Tuesday.

- What are the hurdles?

- Still processing the information given by the PO and looking for different approaches to the project.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- We had to design the front-end for the web app. Each one of us would propose a design and choose the best one.

- What is planned to be done until the next scrum meeting?

- Carry on designing the UI for the web application

- What are the hurdles?

- We need to speak with the PO in regard of data gathering and processing.

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Research frameworks, in specific considering ASP.net for front-end

- What is planned to be done until the next scrum meeting?

- Planning on agreeing on the environment, set-up GitHub, start thinking on backlog and user stories

- What are the hurdles?

- We need more question answered by the PO regarding data collection

September 10th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 8:00PM

End time: 9:00PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Met with PO, established working parameters for the project

- What is planned to be done until the next scrum meeting?

- Begin working on User Story 4, and Azure training for the team

- What are the hurdles?

- End use case not clear yet, device not picked yet by the PO team.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 3.3

- What was done since the last scrum meeting?

- Discussed details of project with the PO and worked on establishing a framework to build upon

- What is planned to be done until the next scrum meeting?

- Groom backlog and begin user stories (possibly 4) to complete and eliminate backlog

- What are the hurdles?

- Completing stories in time so that the backlog doesn’t continue growing

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- We had a meeting with the PO and were able to divide the work between Capstone 1 and Senior Project class.

- What is planned to be done until the next scrum meeting?

- Work on stories and groom our backlog.

- What are the hurdles?

- Try to speed up the completion of the stories so we don’t have to pass stories for the next sprint.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.9

- What was done since the last scrum meeting?

- We met with the PO and discussed more in

- What is planned to be done until the next scrum meeting?

- Continue working on our user stories. The next one would be number 4

- What are the hurdles?

- Some discussion is still in progress as to what hardware to use.

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.7

- What was done since the last scrum meeting?

- Met with the PO and we were able to agree on a design for the frontend as well as discuss a software design for the backend

- What is planned to be done until the next scrum meeting?

- Work on the user stories that we currently have and polish the backend design

- What are the hurdles?

- We can't decide on which language we will use for the backend because the PO is still working on an interface we need to pull data from

September 11th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4.5

- What was done since the last scrum meeting?

- Backlog Grooming, redistributed our User Stories, added a numerical value through scrum poker and assigned them to each individual team member. Initiated research on Azure SQL servers using Azure’s Student Version.

- What is planned to be done until the next scrum meeting?

- Continue working on Azure research.

- What are the hurdles?

- PO’s are not familiar with Cloud technology, and must be informed and familiarized with it in order to start considering the Azure platform.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 4.5

- What was done since the last scrum meeting?

- Assigned user stories to each member to continue working on towards completion

- What is planned to be done until the next scrum meeting?

- Finish the stories assigned to us, specifically cloud interfacing, to have a fresh start on the next sprint

- What are the hurdles?

- Hardware accessibility is a major hurdle; however, we are overcoming this by having .csv data information in place of acquiring data from hardware.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- We had a tutorial on Azure and determined what can be used for the project in terms of database. I also started working on a story picked which was design the database.

- What is planned to be done until the next scrum meeting?

- Finish the story

- What are the hurdles?

- Verify that all the data mapped with the PO to see if any other field, attribute or relation needs to be included.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4.1

- What was done since the last scrum meeting?

- We continued to work on the user stories we assigned each other

- What is planned to be done until the next scrum meeting?

- Keep on completing tasks according to our respective user stories.

- What are the hurdles?

- We are still discussing about what hardware to use. We have one in mind we are waiting to meet with the PO in order to access the devices

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Research technologies like MySQL, SQL, MongoBD. Started talking about the design of the database

- What is planned to be done until the next scrum meeting?

- Start implementing the design of the database as well as get in touch with PO and confirm what technology they will use to output data.

- What are the hurdles?

- PO is still working on the environment they will use

September 12th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 5

- What was done since the last scrum meeting?

- Met with two Azure experts to discuss the needs of the project and which services will best fit them. Also tested storage account creation and its different alternatives

- What is planned to be done until the next scrum meeting?

- Continue working on Azure research and facilitate the team and PO with information regarding my findings

- What are the hurdles?

- Still early stages of the project and lots of possible alternatives make it hard to make a final choice on the services we need

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 5

- What was done since the last scrum meeting?

- Worked on Azure integration to setup SQL database for the impending data mining operations that’ll be collected from the hardware (Raspberry PI)

- What is planned to be done until the next scrum meeting?

- Continue our assigned stories on Azure and prepare for integrating a raspberry pi sensor into our process

- What are the hurdles?

- So far everything has been quite smooth, however, integrating hardware into the mix might prove to be a complex implementation

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3

- What was done since the last scrum meeting?

- Work on the ER Mapping of the database.

- What is planned to be done until the next scrum meeting?

- Check all the attributes and the entities with the PO to make sure we are not leaving any out.

- What are the hurdles?

- No hurdles at this point with this story

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Worked on the DB requirements and other user stories

- What is planned to be done until the next scrum meeting?

- Keep on working on DB requirements

- What are the hurdles?

- We do not possess the hardware to start testing connectivity

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Research in new technologies.

- What is planned to be done until the next scrum meeting?

- Meet with the PO to discuss the technologies to be used and to consider others that are not open source.

- What are the hurdles?

- We need to meet with the PO

September 13th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Defined key points to discuss for next PO meeting, prepare Azure talk and planning

- What is planned to be done until the next scrum meeting?

- Finish preparing the Azure talk, organize the team’s workflow for the next Sprint

- What are the hurdles?

- Meetings with the PO have been a bit scarce, so we need to bring more substance and content. Might need to request team-specific meetings

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 3.8

- What was done since the last scrum meeting?

- Construct defined database designs to begin processing data; Defined further questions to confirm certain features with PO before committing

- What is planned to be done until the next scrum meeting?

- Finish database design and finalize project framework to begin building features upon it; Automating query testing for database to implement continuous testing for the overall project

- What are the hurdles?

- PO meetings are not as frequent so we require additional information/meetings with PO to optimally progress in the project

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Finalize the ER mapping of the database to share it with the team

- What is planned to be done until the next scrum meeting?

- Do our Sprint Retrospective and our Sprint Review

- What are the hurdles?

- Waiting to meet with PO to confirm the DB design

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Research and work on implementing github. Come to a plan as to how we are going to use github and how we will make our commits, branches and pushes

- What is planned to be done until the next scrum meeting?

- Meet with PO to discuss what languages we will commit to for the project, since they had different environments in mind for the sensor

- What are the hurdles?

- We need to discuss vital points with the PO in order to move forward with the project

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Research more about technologies we can use like cloud vendors. Continue working on design

- What is planned to be done until the next scrum meeting?

- Meet with the PO to explain what technologies we have discovered. See if PO approves funds for cloud services.

- What are the hurdles?

- We need to meet with the PO. Most likely, we need to meet more often