September 14th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 7:00PM

End time: 8:00PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Met with PO to establish the next plan of action. Introduced and organized the Version Control repository.

- What is planned to be done until the next scrum meeting?

- Downloading the Emulator Code and setting it up through the version control repository.

- What are the hurdles?

- Uncertainties regarding the project’s end goal, PO’s unfamiliarity with repositories and Cloud technology means we will need to facilitate them with resources to learn it.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Began working directly with the Raspberry PI 3 / Spectrometer hardware and running tests on the hardware

- What is planned to be done until the next scrum meeting?

- Build the raw data collection gathering methods in Python for the Raspberry PI 3 with Spectrometer

- What are the hurdles?

- There are many uncertainties within the project overall that we need to fill in with our own perspective on the optimal route to take.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Met with the PO, planned the sprint, pick up the Raspberry Pi.

- What is planned to be done until the next scrum meeting?

- Fix the ER Mapping of the database and include new attributes and entities.

- What are the hurdles?

- The PO is still undecided on these project specifics such as, data processing algorithm, hardware sensor usage, raw data collection from said sensors and database storage.  This isn’t holding back our workflow, but I do foresee a stall in the finalized product if these details aren’t confirmed by the end of the semester.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.7

- What was done since the last scrum meeting?

- Research and work on implementing GitHub. Come to a plan as to how we are going to use GitHub and how we will make our commits, branches and pushes

- What is planned to be done until the next scrum meeting?

- Continue working on user stories that were assigned to each team member

- What are the hurdles?

- Project specifics are not very clear. Will talk to the PO to clear out some points.

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.4

- What was done since the last scrum meeting?

- Had a meeting with the PO and pinned down some important points regarding data collection and how will the interface look like, as well as, we gave them advise to meet with an Azure representative to speak regarding monetary options and planning

- What is planned to be done until the next scrum meeting?

- Keep working on database design and related technologies. Thinking on data security and integrity.

- What are the hurdles?

- The PO and her team have different designs and algorithms they want to implement and test. This is pushing back the deadline for them to commit to a decision and give us a green line to start coding

September 15th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 9:00PM

End time: 9:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3

- What was done since the last scrum meeting?

- Was not able to download the Emulator Code due to work/classes, but managed to test some libraries

- What is planned to be done until the next scrum meeting?

- Get the emulator code from the PO, create the repository

- What are the hurdles?

- Expecting the POs response, managing working time with classes and our jobs.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 6.2

- What was done since the last scrum meeting?

- Ran different python codes on the Raspberry PI to test out its functionality with hardware (LEDs, Buttons, Potentiometers, Ultrasonic Sensor, Stepper Motor)

- What is planned to be done until the next scrum meeting?

- Continue working on the Raspberry PI focusing specifically on using it with the spectrometer module.  The spectrometer module measure light intensity on the visible light spectrum and will be one of the main modules that will be used throughout the project to gather the raw data the researchers require for processing.

- What are the hurdles?

- The current spectrometer module that was supplied by the PO only measures the visible light spectrum.  The end-goal of the project is to measure blood pressure from obese patients that have a thicker dermal layer versus patients with a normal BMI by using infrared light.  The addition of an infrared spectrometer module may pose a possible issue when integrating the module into our coding framework.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Met with the PO, planned the sprint, pick up the Raspberry Pi.

- What is planned to be done until the next scrum meeting?

- Fix the ER Mapping of the database and include new attributes and entities.

- What are the hurdles?

- The PO is still undecided on these project specifics such as, data processing algorithm, hardware sensor usage, raw data collection from said sensors and database storage.  This isn’t holding back our workflow, but I do foresee a stall in the finalized product if these details aren’t confirmed by the end of the semester.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4.1

- What was done since the last scrum meeting?

- Continued working on assigned user stories. Went over database design and best practices.

- What is planned to be done until the next scrum meeting?

- Will do a deep dive into raspberry Pi usage. Read documentation and best practices for connectivity.

- What are the hurdles?

- In order to fulfil the database design and create it on the cloud we need the PO to agree with it and have her create an Azure account as well.

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Working and solving the user stories assigned . Discuss with team the design of the database

- What is planned to be done until the next scrum meeting?

- Research more about Raspberry Pi and what languages integrate best with this language

- What are the hurdles?

- Waiting for the PO to commit to an interface design so that we can start developing code

September 16th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Set up the repository, accessed the Emulator Code and continued testing several Python libraries

- What is planned to be done until the next scrum meeting?

- Code to connect the Pi and the Cloud testing, meet with Azure Advocates for guidance on the needs of the project

- What are the hurdles?

- There has been a lack of structure and clear goals set up for us, so we have had to establish our own work plan and try to meet with the PO requirements.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Continued to familiarize myself with the raspberry pi 3 using the spectrometer.  Learned a lot of useful information about the spectrometer’s use and in turn gathered ideas on how to optimally process the data that will be gathered from it.

- What is planned to be done until the next scrum meeting?

- Continue making progress on completing the raspberry pi/spectrometer coding framework in order to continue building features upon it and continuously run tests through every iteration.

- What are the hurdles?

- Learning how to use the spectrometer with little to no direction from our PO’s was very costly.  I am familiar with programming custom Arduino circuits/sensors; the Raspberry PI 3 was very easy to learn even though it is far more advanced versus Arduino, however, the lack of information on using the spectrometer (a $1,500 module) that requires a $250 software to configure it in seconds versus hours was a time sink.  I would like to correct this by possibly increasing the flow of information between ourselves and the PO’s to exemplify a more Open Source effort towards completing a polished product.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- We’ve made progress on the database design but there are some optimizations pending to make

- What is planned to be done until the next scrum meeting?

- Finish mapping and start implementation

- What are the hurdles?

- Not specific hurdles at the moment

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.9

- What was done since the last scrum meeting?

- Continued working on assigned user stories. Went over some ER mapping for the database

- What is planned to be done until the next scrum meeting?

- Will continue to do research on raspberry pi coding strategies and best practices for sensors and connectivity.

- What are the hurdles?

- I am not very familiar with Raspberry Pi programming. I will be using LinkedIn Learning in order to get a more hands on experience.

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Research testing technologies and techniques like pyramid testing, Visual Studio Testing environment. Designing algorithms for data validation and integrity

- What is planned to be done until the next scrum meeting?

- Keep researching and developing designs to be prepared for when we start implementing these algorithms

- What are the hurdles?

- We are still waiting for the PO to give us a greenlight to start coding

September 17th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4.5

- What was done since the last scrum meeting?

- Tested Python code applicable to the Cloud data connectivity, as well as its implementations

- What is planned to be done until the next scrum meeting?

- Work on further developing the GitHub environment as well as establishing the plan of action for the upcoming week

- What are the hurdles?

- We still lack some information to continue with the project and need to determine whether the PO has gotten in contact with the Cloud Services Platform we suggested.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 5.5

- What was done since the last scrum meeting?

- Accessed and configured the STS-VIS Spectrometer and began refining access methods

- What is planned to be done until the next scrum meeting?

- Continue making progress on working the spectrometer and raspberry pi to fit the PO’s needs.

- What are the hurdles?

- Need more information on what light measurement utility the PO’s wish to focus on so meaningless work isn’t done.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- ER mapping finally finished waiting for PO approval to start integration

- What is planned to be done until the next scrum meeting?

- Contact PO to review design and start working on implementation of database

- What are the hurdles?

- Haven’t met with PO for this topic

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Continued working on assigned user stories. ER diagrams. Raspberry Pi documentation

- What is planned to be done until the next scrum meeting?

- Work on normalizing the DB to make it less redundant and prune to errors

- What are the hurdles?

- Have not met with the PO for final approval for the BD

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.9

- What was done since the last scrum meeting?

- Work on the assigned user stories developing different mechanisms for data validation to have different options for when we commit to a database design and language

- What is planned to be done until the next scrum meeting?

- Research more technologies, review my teammates user stories. Work on test cases for database and code we are currently working on

- What are the hurdles?

- Since PO is still working on a few more details and still hasn’t committed fully to an interface design, we haven’t either been able to start coding in case we would need to roll back some features

September 20th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4.25

- What was done since the last scrum meeting?

- Established team workflow and revised User Stories for upcoming week

- What is planned to be done until the next scrum meeting?

- Begin coding for Data Processing and analyzing the connectivity with Cloud, contact PO for additional information and addressing Cloud platform decisions.

- What are the hurdles?

- Unknown status from PO regarding Cloud Platform

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 4.3

- What was done since the last scrum meeting?

- Continuing progress on the raspberry pi and spectrometer operations

- What is planned to be done until the next scrum meeting?

- Will still be working on the raspberry pi and spectrometer operations since it is one of the major cornerstones of our project's success

- What are the hurdles?

- Lack of information to help us focus our efforts towards specific facets instead of vague bits of information that contain little to help narrow down the project’s necessities.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Implementation of the database started. Working on it

- What is planned to be done until the next scrum meeting?

- Keep working on this story until we finish it.

- What are the hurdles?

- None at this time.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4.3

- What was done since the last scrum meeting?

- I am still working on the database design and researching about raspberry pi functionalities

- What is planned to be done until the next scrum meeting?

- We plan to continue working on the user stories

- What are the hurdles?

- We need to meet with the PO to clarify some information about the database

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.3

- What was done since the last scrum meeting?

- Research and design of database. Set up github accounts and clone ripo. Design the overall “flow” of the project

- What is planned to be done until the next scrum meeting?

- Start coding scripts to store data and set up Azure accounts

- What are the hurdles?

- We need to meet with PO

September 21st 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3.25

- What was done since the last scrum meeting?

- Established scripts framework with the team, devised questions for the PO.

- What is planned to be done until the next scrum meeting?

- Connect with the PO for further meeting planning, test Azure code and Python SDK for connectivity with Storage Accounts.

- What are the hurdles?

- Further information from the PO’s side is needed

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 5

- What was done since the last scrum meeting?

- Added auto connect features to the STS spectrometer and will be working on this for the rest of the sprint.  Running automated test cases as after each iteration

- What is planned to be done until the next scrum meeting?

- The same workload for the rest of the week.  Refining data pulls, processing and commits.  By next meeting I should have more class features that are running test cases more frequently.

- What are the hurdles?

- We have some concerns about the scope of the project and the lack of information.  We are progressing forward regardless meeting our goals but the possibility of having to modify/add/eliminate code due to clarity is very high.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Implement database and working on how to gather data from the file generated from the emulator Ocean View

- What is planned to be done until the next scrum meeting?

- Keep working with the software and add code to the script provided by PO to connect Ocean View with Python

- What are the hurdles?

- None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Kept on working on assigned user stories

- What is planned to be done until the next scrum meeting?

- Focus on simple UI to conduct the readings

- What are the hurdles?

- We need to talk to PO since we are unsure as to why we even need a Raspberry Pi and a database

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Research technologies and work on the assigned user stories

- What is planned to be done until the next scrum meeting?

- Work on the new user stories from the latest backlog

- What are the hurdles?

- We urge to meet with PO to clarify a few questions

September 23rd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Scheduled meeting with PO and tested further Azure connectivity through Python SDK.

- What is planned to be done until the next scrum meeting?

- Meet with PO and continue on testing with Python SDK development

- What are the hurdles?

- None at the moment

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 4.2

- What was done since the last scrum meeting?

- Added auto connect features to the STS spectrometer and will be working on this for the rest of the sprint.  Running automated test cases as after each iteration

- What is planned to be done until the next scrum meeting?

- The same workload for the rest of the week.  Refining data pulls, processing and commits.  By next meeting I should have more class features that are running test cases more frequently.

- What are the hurdles?

- We have some concerns about the scope of the project and the lack of information.  We are progressing forward regardless meeting our goals but the possibility of having to modify/add/eliminate code due to clarity is very high.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Generated a couple of files using Ocean View software and got started on the python script

- What is planned to be done until the next scrum meeting?

- Continue to work on the script

- What are the hurdles?

- None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Worked on UI design for data recording.

- What is planned to be done until the next scrum meeting?

- Will continue to work on UI for the data gathering to make it simpler and more user friendly

- What are the hurdles?

- Must meet with PO for clarification

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Working and test cases for database and its overall design. Implementing different ways of executing data validation

- What is planned to be done until the next scrum meeting?

- Keep working on user stories and commits to our project. More research is never a waste of time as well as considering more technologies

- What are the hurdles?

- We need to clarify what is expected from this project, specially if PO does not want to consider cloud services

September 24th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Continued testing of Azure Python SDK and connected Azure Machine Learning workspace with internal storage accounts for data processing

- What is planned to be done until the next scrum meeting?

- Contact PO to polish details regarding the development of the project, as well as updates in regards of the Cloud platform required.

- What are the hurdles?

- Lack of communication from the PO’s side, as well as detailed examples of data sets similar to the ones we’re expected to work with continue to hinder our progress and development stages.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 4.5

- What was done since the last scrum meeting?

- Continuing work on data processing, spectrometer and acute cloud database

- What is planned to be done until the next scrum meeting?

- The focus now will be to continue work on the above mentioned tools

- What are the hurdles?

- Additional information could relieve the time we're all spending researching to do things that the hardware should've come equipped with already that was provided to us.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Work on the file generated by the spectrometer. Understanding the libraries required and writing script that gathers the necessary data and uploads it to our Azures accounts as a test

- What is planned to be done until the next scrum meeting?

- Keep working on the same story until we see results

- What are the hurdles?

- None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4.3

- What was done since the last scrum meeting?

- Worked on assigned user stories. Researched a bit more about UI/UX to make the user more comfortable on the recording part of the research.

- What is planned to be done until the next scrum meeting?

- Finish up the UI/UX implementation

- What are the hurdles?

- N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.4

- What was done since the last scrum meeting?

- Work on the current user stories, researching and investigating any possible technologies that may benefit the team

- What is planned to be done until the next scrum meeting?

- Keep working on the current stories and do more research

- What are the hurdles?

- The spec of the project is not very clear yet until the PO decides whether she will invest in cloud services and Azure

September 26th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Tested Azure Cognitive Services API connectivity for possible usage, as well as addressed Azure ML SDK documentation

- What is planned to be done until the next scrum meeting?

- Plan sprint review meeting, focus on rescheduling future meetings ahead of time

- What are the hurdles?

- Meeting with the PO is of utmost importance, as we need their assistance to move forward with specifics of their final objective

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 4.5

- What was done since the last scrum meeting?

- Continuing work on gathering raw data from spectrometer

- What is planned to be done until the next scrum meeting?

- The above story and testing methods thoroughly

- What are the hurdles?

- None as of yet

<Jose Bello>:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Work on the script needed to connect the raw data to the cloud

- What is planned to be done until the next scrum meeting?

- Finish this story to push it through.

- What are the hurdles?

- None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4.3

- What was done since the last scrum meeting?

- Completed assigned user stories and UI/UX implementation

- What is planned to be done until the next scrum meeting?

- Continue to work on UI design to fix some issues brought to light by teammates.

- What are the hurdles?

- None

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Research and work on current stories. Plan team discussions

- What is planned to be done until the next scrum meeting?

- Keep working on user stories as well as helping teammates complete theirs

- What are the hurdles?

- We need to know if the PO will invest in cloud services and Azure technologies

September 27th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3

- What was done since the last scrum meeting?

- Re-scheduled team plan of action for team review and retrospective. Researched possible use of Azure Cognitive Services for Spectrometer data analysis

- What is planned to be done until the next scrum meeting?

- Meet with PO, connect with them on Azure status and help them establish the Cloud access for our team. Create the necessary resources and access keys for connectivity

- What are the hurdles?

- The PO must provide us with access to a project account in Azure for most of our work to continue

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 3.2

- What was done since the last scrum meeting?

- Finished script to process raw data from spectrometer.  Still requires testing with real life variables and constraints from raw data pull that will be defined by the PO

- What is planned to be done until the next scrum meeting?

- Test script that pulls data from spectrometer in various scenarios and apply timing constraints to length of raw data pull according to PO’s details

- What are the hurdles?

- Need some details about project parameters to polish off and finish spectrometer scripts.  More features will most likely need to be added.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Finished working on the script that converts and uploads the raw data generated from the spectrometer.

- What is planned to be done until the next scrum meeting?

- This is the end of the sprint so we will check the rest of the stories that we couldn't complete and add them to the next one, as well as seeing why we couldn’t complete all the work assigned

- What are the hurdles?

- To complete this story, we need to know the way the data will be processed, and the PO hasn't decided on the algorithm yet

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 3.4

- What was done since the last scrum meeting?

- Work on implementing interface to connect with sensor and retrieve data

- What is planned to be done until the next scrum meeting?

- Currently, we are finishing the sprint, for this reason we are focusing on polishing and reviewing the work done so far

- What are the hurdles?

- PO needs to give us more specifications and what she has committed to so far

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

- 3.1

- What was done since the last scrum meeting?

- Work on the user stories for data security and data formatting

- What is planned to be done until the next scrum meeting?

- We are wrapping up the sprint, so we are focusing on finishing the user stories we currently have

- What are the hurdles?

- Po hasn’t decided on the algorithms she will be using to process data