September 28th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 7:30PM

End time: 8:00PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

- 3.5

- What was done since the last scrum meeting?

- Went over the PO’s MATLAB code and addressed our technical questions in the PO meeting this morning.

- What is planned to be done until the next scrum meeting?

- Contacting PO for GitHub training, scheduling Scrum Ceremonies with Capstone 1, begin testing of MATLAB code for future translation into Python

- What are the hurdles?

- MATLAB requires an inefficient software to be ran, and we will need to use the web version or use FIU’s cloud service for testing the original code. Will have to schedule a meeting with Dr. Ramella for code purposes.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

- 4.5

- What was done since the last scrum meeting?

- Finished all user story points pertaining to the spectrometer.  The module is fully functioning and available for any custom features the PO desires

- What is planned to be done until the next scrum meeting?

- Work on the bridge between the spectrometer/raspberry pi gathering data and pushing it to the Azure cloud database for processing.

- What are the hurdles?

- This being a research project has proved challenging since information has changed frequently.  It hasn’t stopped our progress, but we have gotten very apt at adapting our stories to the fluctuating directions.

<Jose Bello>:

- How many hours did I work since the last meeting?

- 4.5

- What was done since the last scrum meeting?

- Connected Raspberry Pi with spectrometer and we were able to get data from it.

- What is planned to be done until the next scrum meeting?

- Streamline data obtained from spectrometer to Azure.

- What are the hurdles?

- There are no hurdles at the time.

<Idiel Guerra>:

- How many hours did I work since the last meeting?

- 4.3

- What was done since the last scrum meeting?

- Worked on assigned story points. UI/UX design

- What is planned to be done until the next scrum meeting?

- Will continue to work on the assigned user stories and start implementing UI.

- What are the hurdles?

- NA

Robert Rodriguez:

- How many hours did I work since the last meeting?

- 4

- What was done since the last scrum meeting?

- Finish up the previous user stories and test code implemented. Do more research and present new technologies to the team

- What is planned to be done until the next scrum meeting?

- Work and develop new user stories. Create a local database for the new GUI that will be implemented to collect data

- What are the hurdles?

- Integrate our changes this sprint will be very challenging. Also, PO still hasn’t confirmed whether she will use cloud services

September 29th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 9:00PM

End time: 9:30PM

<GustavoCordido>:

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Scheduled new scrum ceremonies including Capstone I team; scheduled GitHub and Code Review PO meetings. Tested MATLAB code using web version.

- What is planned to be done until the next scrum meeting?

  - Research Python wrapper libraries for MATLAB and test code using these.

- What are the hurdles?

  - MATLAB is a language we are not very familiar with, and the code we were provided has no comments whatsoever, which complicates the process of understanding and translating the code significantly.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4.2

- What was done since the last scrum meeting?

  - Formatting spectrometer method calls to inner C++ class utilizing python3.  Refining features to host dynamic aperture ratios, initializing times and wavelengths.

- What is planned to be done until the next scrum meeting?

  - Continue refining methods towards the custom features the PO desires.   The framework is complete and changing methods is not difficult since we made sure to dynamically code all variables.

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting? o 3.1

- What was done since the last scrum meeting?

  - More progress has been done in the code that communicates the spectrometer with Azure

- What is planned to be done until the next scrum meeting?

  - Keep working on that story and find out a way to do a simple UI that triggers the spectrometer

- What are the hurdles?

  - None currently

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Researched about UI/UX design and implementation for the data recording. Also, discussed some technologies for the website

- What is planned to be done until the next scrum meeting?

  - Decide on a tech stack for the website and data recording UI

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4.1

- What was done since the last scrum meeting?

  - Research and developing a skeleton for front web. Discussing which technologies would give us more advantages

- What is planned to be done until the next scrum meeting?

  - Keep researching and developing the front end, as well as, work on the current user stories

- What are the hurdles?

  - Deciding which programming language and technologies for the front end is taking some time to discuss. Also, the PO still hasn’t approved cloud services, neither denied if she will invest in them.

September 30th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 3.25

- What was done since the last scrum meeting?

  - Researched MATLAB wrappers in Python, concluding these are not efficient enough for what our project is requiring. We will move forward with looking to translate the code directly.

- What is planned to be done until the next scrum meeting?

  - Meeting with PO for Code Review, with the aim of understanding the algorithm’s scope and functionality for translation.

- What are the hurdles?

  - MATLAB Libraries are different than most programming languages, so adapting will require research and time

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4.8

- What was done since the last scrum meeting?

  - Focusing efforts on this sprint towards optimizing data retrieval and processing methods. Researching multithreaded data processing techniques that processes data in parallel.

- What is planned to be done until the next scrum meeting?

  - The topic above will be my focus for the next few meetings since this will reduce server processing costs and greatly increase our project’s overall throughput.

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Add extra attributes to the database as the PO required

- What is planned to be done until the next scrum meeting?

  - Document some of the process done to have it up to date

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.4

- What was done since the last scrum meeting?

  - Concluded on a tech stack for the UI. Started researching ways to make python files .exe files.

- What is planned to be done until the next scrum meeting?

  - Start Implementing UI with multiple pages

- What are the hurdles? o N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4.1

- What was done since the last scrum meeting?

  - Work on a necessary GUI to input our data. I was able to build a skeleton for our GUI. This also required many hours of research

- What is planned to be done until the next scrum meeting?

  - Keep working on the GUI and start committing code for our website as well

- What are the hurdles?

PO still hasn’t giving us the entire

October 1st 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with the PO for code review was cancelled, had to focus on further testing the MATLAB code for appropriate understanding. Nonetheless, rescheduling will be necessary.

- What is planned to be done until the next scrum meeting?

  - Reschedule code review meeting with PO, possibly addressing it at the scheduled GitHub meeting we have tomorrow. Update our Scrum Board with the latest information.

- What are the hurdles?

  - Not being able to meet with the PO continues to be a difficulty to our project, as we require deeper understanding of the project’s fundamentals (biomedical and electrical engineering topics), as well as the pre-written MATLAB code that we are to translate into Python.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

o 	4.5

- What was done since the last scrum meeting?

  - Same as I said from last meeting that I am working on multithreaded processes for the spectrometer to optimally acquire and process the raw data and push it to our Azure database.

- What is planned to be done until the next scrum meeting?

  - By Monday I will be finished testing various libraries and will decide on one that will be thread safe with the lightest memory load.

- What are the hurdles?

  - PO missed the meeting that we had today, and we were hoping to clarify a few points.

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - More work on optimizing the database by avoiding redundance

- What is planned to be done until the next scrum meeting?

  - Check the changes done with the PO to continue with the implementation of the new database

- What are the hurdles?

  - We could not meet with PO as planned today

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Start implementing UI for data recording

- What is planned to be done until the next scrum meeting?

  - Continue implementing UI for data recording. Push change to github

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Work on the GUI. I was able to create the necessary frames for the different pages of the GUI, as well as, buttons, labels and titles.

- What is planned to be done until the next scrum meeting?

  - Keep working on the GUI. Research how to connect to a database in the cloud to implement it latter on, as well as, create a full registration and login feature. Research on technologies and techniques for how to build a website given the context and specifications of our project.

- What are the hurdles?

  - PO needs to decide what cloud services she will invest on from Azure, that will allow us to know which services we have to come up on our own.

October 2nd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 4.5

- What was done since the last scrum meeting?

  - Met with the PO and conducted a review of the MATLAB code. Addressed PO’s perspective on the matter of switching to Python and researched other avenues in case this proves too difficult/inefficient.

- What is planned to be done until the next scrum meeting?

  - Continue working on translating the code, check possible functions that may be applied as well as researching the fminsearch() MATLAB function.

- What are the hurdles?

  - The code provided is unclear, lacks structure and comments, making it difficult to read and as such difficult to translate.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Finishing up with the spectrometer data access code. Just performing tests on it to discover if all edge cases have been taken care of

- What is planned to be done until the next scrum meeting?

  - Testing fire edge cases

- What are the hurdles?

o

<Jose Bello>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Met with PO to go over Matlab code to translate to Python. Made appointment with Azure representative to get quote for Azure services.

- What is planned to be done until the next scrum meeting?

  - Decide if translating the code to Python is really worth it and do it if it is

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.6

- What was done since the last scrum meeting?

  - Worked on assigned user story points. In my case the UI for data gathering

- What is planned to be done until the next scrum meeting?

  - Continue to work on the GUI

- What are the hurdles? o N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4.2

- What was done since the last scrum meeting?

  - Work on GUI to set up all the different pages and frames we will need to collect data from the user

- What is planned to be done until the next scrum meeting?

  - Keep working on this user story. It may take a few days

- What are the hurdles?

  - PO needs to meet with a representative from Azure to discuss the technologies we will have access to through the project

October 5th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Researched the fminsearch() function used in PO’s code, and tested possible implementations in Python. No progress yet, but will continue throughout the rest of the sprint.

- What is planned to be done until the next scrum meeting?

  - Continue testing for possible implementations in Python, research libraries that may already implement this function in similar ways to MATLAB.

- What are the hurdles?

  - Lack of proper MATLAB knowledge, unfamiliarity with Biological processes such as the ones we are working with

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	4.5

- What was done since the last scrum meeting?

  - Customizing spectrometer data gathering methods to adhere to POs wishes

- What is planned to be done until the next scrum meeting?

  - Will be working on the above for the rest of the sprint

- What are the hurdles?

  - Minor inconveniences but nothing considered a hurdle that slowed progress

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Added extra fields to the database one more time and submitted it for approval from PO

- What is planned to be done until the next scrum meeting?

  - Wait for approval to implement new properties

- What are the hurdles?

  - Waiting on PO approval

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on the UI for data gathering and recording.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.7

- What was done since the last scrum meeting?

  - Work on GUI in python. Developing design and implementing buttons.

- What is planned to be done until the next scrum meeting?

  - Keep working on GUI, in specific connect to the cloud and local database

- What are the hurdles?

  - PO needs to approve the cloud services we will be using

October 6th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Researched the fminsearch() function used in PO’s code, and tested possible implementations in Python. No progress yet, but will continue throughout the rest of the sprint.

- What is planned to be done until the next scrum meeting?

  - Continue testing for possible implementations in Python, research libraries that may already implement this function in similar ways to MATLAB.

- What are the hurdles?

  - Lack of proper MATLAB knowledge, unfamiliarity with Biological processes such as the ones we are working with

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	4.5

- What was done since the last scrum meeting?

  - Customizing spectrometer data gathering methods to adhere to POs wishes

- What is planned to be done until the next scrum meeting?

  - Will be working on the above for the rest of the sprint

- What are the hurdles?

  - Minor inconveniences but nothing considered a hurdle that slowed progress

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Added extra fields to the database one more time and submitted it for approval from PO

- What is planned to be done until the next scrum meeting?

  - Wait for approval to implement new properties

- What are the hurdles?

  - Waiting on PO approval

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on the UI for data gathering and recording.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.7

- What was done since the last scrum meeting?

  - Work on GUI in python. Developing design and implementing buttons.

- What is planned to be done until the next scrum meeting?

  - Keep working on GUI, in specific connect to the cloud and local database

- What are the hurdles?

  - PO needs to approve the cloud services we will be using

October 7th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Continued testing on plausible Python libraries for translation

- What is planned to be done until the next scrum meeting?

  - Check with POs in regards of Python translation, and delve further into plausible libraries.

- What are the hurdles? o 	Lack of expertise with biological modeling and MATLAB code

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Processing raw data readings from spectrometer to be averaged out by custom spectrometer method calls.

- What is planned to be done until the next scrum meeting?

  - Task above will be worked on until the end of the week since each location the spectrometer is reading needs to be identified as a unique location of a specific patient.

- What are the hurdles?

  - Minor details that still have no answer but nothing that stops our workflow.

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finished the implementation of the database.

- What is planned to be done until the next scrum meeting?

  - Work on security and getting db ready for quering

- What are the hurdles?

  - none

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on the UI and how to implement multipage desktop app with tkinter python

- What is planned to be done until the next scrum meeting?

  - Continue to work on GUI. Research on how to connect to local and remote database

- What are the hurdles?

  - PO must provide us with an Azure account to connect to.

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.3

- What was done since the last scrum meeting?

  - Work on GUI features like networking, cloud connection and some hidden fields

- What is planned to be done until the next scrum meeting?

  - Keep working on GUI, add more features. Research and learn technologies for when we have to implement the website and the GUI

- What are the hurdles?

  - PO needs to speak with a representative from Azure to see what cloud services are at our disposition

October 8th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 7:00PM

End time: 8:00PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	4

- What was done since the last scrum meeting?

  - Tested three minimizing algorithms in Python that could replace the fminsearch() in the current code

- What is planned to be done until the next scrum meeting?

  - Review and address the Sprint and plan the next sprint’s stories

- What are the hurdles?

  - None

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	4

- What was done since the last scrum meeting?

  - Continued work on refining spectrometer data gathering methods

- What is planned to be done until the next scrum meeting?

  - Continuing the above task until the end of this week

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.1

- What was done since the last scrum meeting?

  - Some research was done and the privacy settings for the database.

- What is planned to be done until the next scrum meeting?

  - Work on the security of the database.

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Worked on UI connectivity to database remote and local

- What is planned to be done until the next scrum meeting?

  - Continue to work on UI features and user experience

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.8

- What was done since the last scrum meeting?

  - Continue working on the current user stories. Documenting all technologies found to discuss with team what benefits us the most

- What is planned to be done until the next scrum meeting?

  - Keep developing the GUI and start thinking on how to begin coding the website. Our extensive research has proven to be very helpful at understanding pros and cons of different alternatives that we have

- What are the hurdles?

  - PO still needs to approve what cloud services will be at out disposition

October 11th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 7:00PM

End time: 8:00PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	4.5

- What was done since the last scrum meeting?

  - Reviewed the previous sprint, and planned the next one, focusing on Python translation stories.

- What is planned to be done until the next scrum meeting?

  - Start coding some of the translation into Python

- What are the hurdles?

  - Lack of full understanding of the original MATLAB functions

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	4.2

- What was done since the last scrum meeting?

  - Spectrometer data acquisition method functions were polished and the UI implementation is next

- What is planned to be done until the next scrum meeting?

  - UI implementation is next to integrate the spectrometer to it

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Local database got ready for testing. Some dummy data was added to it and tested it with some queries. We also checked up on Azure to expedite the call for the quote.

- What is planned to be done until the next scrum meeting?

  - Work on security protocols until the end of the sprint to see what suits the database better.

- What are the hurdles?

  - Azure is running behind on their schedule and we can’t work on linking our code to the cloud until PO gets subscription.

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Finished the UI implementation. Want to make it a bit more user friendly and better looking.

- What is planned to be done until the next scrum meeting?

  - Discuss with other teammates about the front-end and website design

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.1

- What was done since the last scrum meeting?

  - Work on current user stories. Research and develop new features to GUI and started working on website

- What is planned to be done until the next scrum meeting?

  - Start brainstorming ideas regarding the design and implementation of the website. Write some code to test technologies and prove part of the research done

- What are the hurdles?

  - PO still needs to confirm if she will use cloud technologies for us to know how we are going to connect to the GUI and website