October 12th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 9:00PM

End time: 9:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 3

- What was done since the last scrum meeting?

  - Met with the PO in the morning and showcased the finished UI. Planned Sprint 4’s stories and discussed its expected outcomes

- What is planned to be done until the next scrum meeting?

  - Meet with PO to address code translation, begin code translation

- What are the hurdles? o N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - We made a lot of headway into creating a UI to interface with the spectrometer and Azure database.

- What is planned to be done until the next scrum meeting?

  - This whole sprint focus will be to connect the spectrometer functions to the UI and interface the raw data pulls to be committed into the Azure database

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Added new field to database to keep track of the researchers and find out how to create a log in and sign up.

- What is planned to be done until the next scrum meeting?

  - Keep implementing the new changes to the database

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Started working on the website design and looking for technology stack to implement the UI

- What is planned to be done until the next scrum meeting?

  - Continue to work on the website design and try to come up with a complete technology stack

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finishing up a few details left for GUI from previous user stories. Started working on the website

- What is planned to be done until the next scrum meeting?

  - Develop new features for GUI to connect to database in cloud as well as connecting to the device required by PO

- What are the hurdles?

  - N/A

October 13th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Tested some of the Python implementations discussed in our previous meeting

- What is planned to be done until the next scrum meeting?

  - Schedule meeting with PO, and start translation of the code

- What are the hurdles?

  - N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - For the next few days, the task will be to connect the spectrometer to the UI to behave as an interface for the raw data pull methods from last sprint and add upon it incrementally.

- What is planned to be done until the next scrum meeting?

  - The above story is the objective for the next few days (~3 days) to ensure it is operating properly and test all the features to see if the code breaks.

- What are the hurdles?

  - Overall, not a typical project for a Senior Design so having to adlib certain aspects is a bit difficult.  In the future, I feel projects need to be screened better to fit the guidelines of the Senior Design objectives.

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.1

- What was done since the last scrum meeting?

  - Determine security protocol for the database in Azure after all new fields were implemented and approved by PO

- What is planned to be done until the next scrum meeting?

  - Work on script to stream sample data to storage account

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Researched UI design and tech stack for the website.

- What is planned to be done until the next scrum meeting?

  - Start implementing the UI in C#.

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	4.5

- What was done since the last scrum meeting?

  - Finishing new features for GUI like getting the values of all fields and catching any errors generated by casting them. Improved the design of it.

- What is planned to be done until the next scrum meeting?

  - Keep working on GUI, we still need to add more features and they need to be done before we start working on connecting the GUI with cloud

- What are the hurdles?

  - N/A

October 15th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Contacted PO with possible meeting times (waiting response), reviewed design of our project for possible Backlog Grooming.

- What is planned to be done until the next scrum meeting?

  - Begin translation to Python, as waiting for the POs have proven to be slow and not as productive, as such this will involve extra research for the translation of the topic.

- What are the hurdles? o 	Scheduling issues with other classes and projects.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Webpage, UI and spectrometer integration.

- What is planned to be done until the next scrum meeting?

  - The above until Tuesday

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.1

- What was done since the last scrum meeting?

  - Work on connectivity to Azure using python

- What is planned to be done until the next scrum meeting?

  - Keep working on that story until is finished (Read more into the documentation to solve problems that I ran into)

- What are the hurdles?

  - I ran into some errors when connecting to Azure

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.1

- What was done since the last scrum meeting?

  - Worked on current GUI stories. Implemented ability to disable and enable buttons and other fields. Added more event handlers and fixed some bugs

- What is planned to be done until the next scrum meeting?

  - Keep working on GUI, we still need to fix and adhere the same design pattern throughout all pages or frames in the UI, as well as, sticking to a developing design, meaning changing some variable names and other developer’s preferences

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on new features for GUI like design modifications, addition of more personal information required which means adding more buttons and fileds and verifying their values

- What is planned to be done until the next scrum meeting?

  - Keep working on GUI, we need everything ready for this weekend, we have planed to start implementing the stories to connect GUI to cloud and hardware taking the measurements

- What are the hurdles?

  - None

October 18th Meeting

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 9:00PM

End time: 9:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 4.5

- What was done since the last scrum meeting?

  - Researched and tested the scipy library for optimization capabilities, similar to MATLAB. Scheduled code review meeting with PO

- What is planned to be done until the next scrum meeting?

  - Meet with PO, conduct our backlog grooming and re-plan our User Stories

- What are the hurdles?

  - No response from Azure yet

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - UI to spectrometer connectivity was made automated and the method calls for the spectrometer data pull methods are running automated tests

- What is planned to be done until the next scrum meeting?

  - Continue polishing raspberry pi dynamic connectivity to any wifi connection and going to work on spectrometer to Azure connectivity next.

- What are the hurdles?

  - Azure is delayed

<Jose Bello>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Helped with the UI to make it simpler and more user friendly

- What is planned to be done until the next scrum meeting?

  - Implement the methods for start recording and data validation with the new view of the UI

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Contributed to the UI code and stopwatch implementation.

- What is planned to be done until the next scrum meeting?

  - Need to merge the two versions of the UI’s so that we finish up with one design

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Work on adding a stopwatch to GUI. Migrated GUI to another branch to fix visual design issues

- What is planned to be done until the next scrum meeting?

  - Keep enhancing the GUI with new features stored in our backlog

- What are the hurdles?

  - N/A

October 19th Meeting

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Met with PO to showcase interface and discuss code. Was able to created a repository and begin working on translations of the MATLAB scripts using Jupyter Notebooks and Python

- What is planned to be done until the next scrum meeting?

  - Continue working on translation, assessing the need for scipy library

- What are the hurdles? o 	N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	4.2

- What was done since the last scrum meeting?

  - Continued to work on automated testing of the spectrometer method calls from its secure shell (ssh) connection and working on ensuring consistent operation and connectivity between the driving UI, ssh connectivity to the raspberry pi and spectrometer to the pi.

- What is planned to be done until the next scrum meeting?

  - I have a more system tests that I would like to run before moving on to Azure database to UI connectivity, but database to UI connection is the next task to complete.

- What are the hurdles?

  - Possibility that we are going to have to move forward with our backup plan if Azure continues to delay their release.  It wouldn’t be the optimal solution (Azure is), however, it is a solution nonetheless.

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Meeting with PO in the morning to showcase the UI and get her approval. Also worked on some changes on the UI and new info to local db

- What is planned to be done until the next scrum meeting?

  - Keep working on UI and connectivity to the pi and Azure using our student accounts while we don’t have the official Azure account

- What are the hurdles?

  - Team hasn’t gotten update from Azure to get quote.

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.4

- What was done since the last scrum meeting?

  - Worked on the UI design and implementation in order to make it more user friendly and responsive

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI design

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.7

- What was done since the last scrum meeting?

  - Fixed some issues on UI. Implemented more buttons and their event handlers. Cleaned up the code

- What is planned to be done until the next scrum meeting?

  - We had a meeting just today with PO, we need to change a few details in the code, as well as implement more functionality to it, like pop-up dialog box

- What are the hurdles?

  - None

October 20th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Updated our board according to our latest backlog grooming, established GitHub workflow and began testing some of the Python translations

- What is planned to be done until the next scrum meeting?

  - Continue working on translation testing

- What are the hurdles? o 	Delays with Azure

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Focusing on polishing up the foundation of our project which is the UI/Raspberry PI/Spectrometer connectivity

- What is planned to be done until the next scrum meeting?

  - The above task is the main goal to test and ensure it doesn’t break including the connection to the database

- What are the hurdles?

  - Azure delay

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.1

- What was done since the last scrum meeting?

  - Play with the security protocols in Azure from our student accounts to determine how to implement or upload our local database to Azure platform

- What is planned to be done until the next scrum meeting?

  - Continue to decide on security protocol and host our database on the cloud to test connectivity

- What are the hurdles?

  - Still waiting on Azure

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on some more UI features and implemented some of them

- What is planned to be done until the next scrum meeting?

  - Continue to work on UI implementation to make it more user friendly

- What are the hurdles?

  - Still without Azure account

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on UI features related to stopwatch and event handlers for buttons. Cleaned up the code some more and added icons

- What is planned to be done until the next scrum meeting?

  - Work on more features for the UI like user login and register page. Connect to database and save info

- What are the hurdles?

  - N/A

October 22nd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 3:00PM

End time: 4:00PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Tested translations, focusing on short scripts for specific sections of the MATLAB code

- What is planned to be done until the next scrum meeting?

  - Continue working on translations

- What are the hurdles?

  - Azure delays continue to slow us down

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Continuing work on the UI connectivity with the spectrometer and running automated tests.

- What is planned to be done until the next scrum meeting?

  - Above will be the main focus until we can connect to azure

- What are the hurdles?

  - Azure delays

<Jose Bello>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Create PostgreSQL database in Azure with our student subscription and migrated the local database to Azure

- What is planned to be done until the next scrum meeting?

  - Find out how to connect python code with Azure and the database so we can query from the UI

- What are the hurdles?

  - Not previous experience with Azure delays the process

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.2

- What was done since the last scrum meeting?

  - Worked on UI design and implemented some features in the signup screen

- What is planned to be done until the next scrum meeting?

  - Keep on working on the UI design and implementation

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3.2

- What was done since the last scrum meeting?

  - Developed new features on UI. Fixed some bugs that came up and cleaned up the code some more

- What is planned to be done until the next scrum meeting?

  - Keep completing stories related to UI. We will soon start working on connecting UI with databases and cloud

- What are the hurdles?

  - None

October 23rd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 3:00PM

End time: 4:00PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Established working parameters for testing of translation, and continued the translation of MATLAB files.

- What is planned to be done until the next scrum meeting?

  - Begin working on Sprint retrospective and continue translating as much as possible.

- What are the hurdles?

  - Azure delays continue to delay our project

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Continuing work on the UI connectivity with the spectrometer and running automated tests.

- What is planned to be done until the next scrum meeting?

  - Above will be the focus until we can connect to azure

- What are the hurdles?

  - Azure delays

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 3.1

- What was done since the last scrum meeting?

  - Continue working on how to query data in the database from python script

- What is planned to be done until the next scrum meeting?

  - Keep working on this story

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Continue to work on UI design. Implemented some features in the signup screen

- What is planned to be done until the next scrum meeting?

  - Keep on working on the UI design and implementation

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3.1

- What was done since the last scrum meeting?

  - Fixed issues on the signUp frame and log in frame. Developed new features for user authentication and cleaned up the code.

- What is planned to be done until the next scrum meeting?

  - Keep developing new features on the UI, maintain the code clean and fix more bugs

- What are the hurdles?

  - None

October 25th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Sprint retrospective, reviewing and planning for upcoming Sprint 5. Faced a barrier translating some of the minimization functions but continued working on the rest of the files.

- What is planned to be done until the next scrum meeting?

  - Meet with PO, continue working on translations.

- What are the hurdles?

  - Azure delays, 3 exams this upcoming exam

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - UI connection to raspberry pi through SSH function.  Working to optimize process towards being dynamic and including any possible IP range for localhost connections

- What is planned to be done until the next scrum meeting?

  - The above is being optimized until we can implement the same process when connecting to the database on Azure

- What are the hurdles?

  - Azure delay is starting to impede our workflow.

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Still trying to organize the database in Azure and connect it with python. Tried contacting Azure representative to get some guidance on how to manage database on the cloud

- What is planned to be done until the next scrum meeting?

  - This story is not finished so we need to transfer it to the next sprint

- What are the hurdles?

  - Lack of experience with this tool

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.2

- What was done since the last scrum meeting?

  - Worked on the GUI configuration and implementation

- What is planned to be done until the next scrum meeting?

  - Research about a new GUI that could help us with the connection to the raspberry pi

- What are the hurdles?

  - Azure account

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implement more features to the UI like add the ability to pause the stopwatch and resume it where it was left off, as well as it will now stop when it reaches the time limit. Cleaned up the code

- What is planned to be done until the next scrum meeting?

  - Start working on connectivity stories like connecting the UI to hardware. Stablish the connecting to database for login, signup and save data

- What are the hurdles?

  - We need to research more about how to connect to low level software and hardware