October 26th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Restructured our repository to avoid possible conflicts, as well as testing the latest pushes to the UI. Tested new translations, which will require implementation tied to the minimization functions previously translated

- What is planned to be done until the next scrum meeting?

  - Revise previously translated functions and connect latest translations to it in context.

- What are the hurdles?

  - Azure delay, as well as midterm exam schedule for this week will prevent me from moving forward a lot further. Once I am done with exams from other classes I’ll be able to fully focus on the project again.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - UI and spectrometer are operational and are dynamically connecting upon startup as wanted.  We will continue to optimize the UI and possibly add multithreading to increase responsiveness but only if other main story points get finished first.

- What is planned to be done until the next scrum meeting?

  - Since Azure delay is taking too long, we are going to initiate our plan B and create a local Unix database storage that will be pushed into the PO’s google drive at EOD.  After the meeting with the PO, there are a few modifications that need to be made to the UI but all cosmetic to increase readability.

- What are the hurdles?

  - Azure delay, however, we are moving forward with a plan that when Azure becomes available, it will be a simple ‘switch flip’ to forward data to the cloud database instead of the google drive.

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Planned the new sprint after meeting with the PO and work on connectivity with the spectrometer

- What is planned to be done until the next scrum meeting?

  - Refinning the user interface and test connection if we finish connecting the spectrometer with the UI

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.2

- What was done since the last scrum meeting?

  - Worked on some implementation of the UI.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI and a merge we are planning on doing

- What are the hurdles?

  - Azure

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on features of UI. Research connectivity technologies and libraries in Python. Also, we will be working on adding a third-party technology we believe will be beneficial to our project

- What is planned to be done until the next scrum meeting?

  - Work on merging this new technology to our existing project in our repo. Implement the merge and debug as we finish each individual story

- What are the hurdles?

None

October 27th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Scheduled PO Azure meeting to discuss the next steps towards moving our project to the Cloud. Tested translations.

- What is planned to be done until the next scrum meeting?

  - Research feasibility of running our project via Cloud technology, instead of just the Data Analytics side of it

- What are the hurdles? o 	N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Started making the bash script framework for the local database and will be working on this for the rest of the week.

- What is planned to be done until the next scrum meeting?

  - The above work on the bash script for the local database on the raspberry pi

- What are the hurdles?

  - Still waiting on Azure but no slowdown in velocity

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.1

- What was done since the last scrum meeting?

  - Work on connectivity with spectrometer and work on documentation

- What is planned to be done until the next scrum meeting?

  - Try to finish connectivity so we can demo project to PO

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on UI implementation and design of the merge

- What is planned to be done until the next scrum meeting?

  - Keep on working on the UI design and implementation

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.8

- What was done since the last scrum meeting?

  - Kept working on some UI features and implemented some methods for error detection

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI design and its implementation.

- What are the hurdles?

  - N/A

October 29th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Tested and ran over some of the translations, will be uploading them to the repository soon.

- What is planned to be done until the next scrum meeting?

  - Schedule Azure meeting with PO and check on remaining translations

- What are the hurdles?

  - N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4.5

- What was done since the last scrum meeting?

  - Organizing the local database creation on the raspberry pi to pull the raw data from the spectrometer and push it to the azure database

- What is planned to be done until the next scrum meeting?

  - The above will be worked on until mid-next week since it is one of the final aspects of our project to complete

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Worked on the readme file and documentation of the code

- What is planned to be done until the next scrum meeting?

  - Keep working on any missing detail so we can ship a version to the PO for approval

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Worked on the UI merge and implementation

- What is planned to be done until the next scrum meeting?

  - Finish off merge of the UI and continue with other user story

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on implementing new features of the UI and researching to merge our UI with newly found tech

- What is planned to be done until the next scrum meeting?

  - Implement the merge of the UI

- What are the hurdles?

  - None

October 30th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Scheduled and met with PO to discuss Azure usage, tested newly activated project subscription

- What is planned to be done until the next scrum meeting?

  - Continue working on translations as well as exporting these into Azure.

- What are the hurdles? o 	N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Discussed with the PO about the current state of the UI and we are just polishing up a few things.

- What is planned to be done until the next scrum meeting?

  - Azure database connectivity with the spectrometer and UI to start the push method to the Azure database

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on README.md and implemented some code to add new features in the UI

- What is planned to be done until the next scrum meeting?

  - Work on merging code we researched into our UI. Fix any issues that may come up and keep developing stories regarding connectivity

- What are the hurdles?

  - N/A

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on the merge of the UI.

- What is planned to be done until the next scrum meeting?

  - Test the merge of the UI and implement new features

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3

- What was done since the last scrum meeting?

  - Work on current features of UI, merging the code we found to our repository

- What is planned to be done until the next scrum meeting?

  - Keep working on merging the code and updating the README file.

What are the hurdles? o 	None

October 31st 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Went over the UI code and tested some merging ideas between our software and the Spectrometer one.

- What is planned to be done until the next scrum meeting?

  - Review past code, work on translations, meet with PO on Monday.

- What are the hurdles? o 	N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	3.7

- What was done since the last scrum meeting?

  - Discussed with the PO about the current state of the UI and we are just polishing up a few things.

- What is planned to be done until the next scrum meeting?

  - Azure database connectivity with the spectrometer and UI to start the push method to the Azure database

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting? o 	4.4

- What was done since the last scrum meeting?

  - Worked on README.md and implemented some code to add new features in the UI

- What is planned to be done until the next scrum meeting?

  - Work on merging code we researched into our UI. Fix any issues that may come up and keep developing stories regarding connectivity

- What are the hurdles?

  - N/A

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on the merge of the UI.

- What is planned to be done until the next scrum meeting?

  - Test the merge of the UI and compare new merge implemented by another team-mate

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.2

- What was done since the last scrum meeting?

  - Keep working on UI. Merge our code with new UI

- What is planned to be done until the next scrum meeting?

  - We were able to make great progress on merging the code. We have to keep it up and finish it while also debugging any potential issues

- What are the hurdles?

  - None

November 2nd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Met with PO, set up Azure environment for the team

- What is planned to be done until the next scrum meeting?

  - Configure storage account, translate MATLAB code

- What are the hurdles? o 	N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Working on UI to spectrometer connectivity to local database

- What is planned to be done until the next scrum meeting?

  - Flash SD card of raspberry pi to submit to researchers for evaluation

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Work implementing functions to communicate with spectrometer. Fixed some pending errors. Refactor part of the code to maintain same variable naming convention.

- What is planned to be done until the next scrum meeting?

  - Keep working on linking UI buttons with spectrometer requests so we can ship to PO and have some feed back

- What are the hurdles?

  - None at this time

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the UI and implemented some features for the merge

- What is planned to be done until the next scrum meeting?

  - Work on the UI with a teammate to continue to improve it

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Made great progress on the UI merge, now it is fully functional and connected to the Pi.

- What is planned to be done until the next scrum meeting?

  - We still need to add more features to the UI and clean the code some more

- What are the hurdles?

  - None

November 3rd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Dummy data connectivity with translated code in Azure ML Notebooks

- What is planned to be done until the next scrum meeting?

  - Test and translate more MATLAB code

- What are the hurdles? o 	Assignments from other classes

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - UI to azure database connectivity with some optimizations

- What is planned to be done until the next scrum meeting?

  - Flash SD card to give to PO to evaluate

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Work on checkbox for error in a session recording in UI

- What is planned to be done until the next scrum meeting?

  - Work on setting up database in Azure and try to connect with UI code

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on some features of the UI. Checkbox and interrupt labels

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI and organization on windows

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Work on UI on q few bugs that appeared after merging the code. Improve code readability

- What is planned to be done until the next scrum meeting?

  - Keep working on UI. Now we need to focus on login, signup and connectivity stories

- What are the hurdles?

  - None

November 4th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Discussed possible project improvements, addressed some of fthe remaining translations

- What is planned to be done until the next scrum meeting?

  - Will continue to work on testing

- What are the hurdles? o 	N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - UI to azure database connectivity with some optimizations

- What is planned to be done until the next scrum meeting?

  - Flash SD card to give to PO to evaluate

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on updating documentation and access Azure to connect database to UI.

- What is planned to be done until the next scrum meeting?

  - This is not done so I will keep working on cloud connectivity with UI until

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Worked on updating button organization for windows in the UI

- What is planned to be done until the next scrum meeting?

  - Keep on working on UI features.

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3.2

- What was done since the last scrum meeting?

  - Work on UI and README to start documenting everything we have worked on so far

- What is planned to be done until the next scrum meeting?

  - Keep working on both stories. By the end of the week, we should start working on login and sign up

- What are the hurdles? o 	None

November 5th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	4.5

- What was done since the last scrum meeting?

  - Conducted extensive research on the MATLAB side of the project, in order to properly test and continue translations. Tested some of the code, which will need updating.

- What is planned to be done until the next scrum meeting?

  - Adjust and debug translation code

- What are the hurdles?

  - Time constraints on my end, small expertise in biomedical topics

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - UI to azure database connectivity with some optimizations. Clean up UI and continue testing function calls for bugs

- What is planned to be done until the next scrum meeting?

  - Flash SD card to give to PO to evaluate the overall design and raw data pull from spectrometer

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Worked on code to connect the UI with Azure and the database. Query the database from python code.

- What is planned to be done until the next scrum meeting?

  - Start linking functionalities on the UI with database in Azure

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.6

- What was done since the last scrum meeting?

  - Worked on the UI organization of buttons and other features

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI and fix drop down menu

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on UI implementing a fee more features needed, the documentation of all the work done so far and Azure connectivity

- What is planned to be done until the next scrum meeting?

  - Keep working on these features, it may even be necessary some research

What are the hurdles? o 	No hurdles

November 8th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Prepared Sprint retrospective and review, alongside Python testing

- What is planned to be done until the next scrum meeting?

  - Adjust and debug translation code

- What are the hurdles? o 	Time constraints on my end, small expertise in biomedical topics

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Flashed SD drive of raspberry pi and sending the current version of our project to the PO’s for their evaluation

- What is planned to be done until the next scrum meeting?

  - Awaiting feedback of evaluation that will be discussed on Monday and then working on any modification recommendations the PO may have for the rest of this sprint

- What are the hurdles?

  - Past two weeks has been stacked with exams, project deadlines and interviews.  It didn’t slow down work, but it has been mentally fatiguing.

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Worked on code to connect the UI with Azure and the database. Query the database from python code.

- What is planned to be done until the next scrum meeting?

  - Start linking functionalities on the UI with database in Azure

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.6

- What was done since the last scrum meeting?

  - Worked on the UI organization of buttons and other features

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI and fix drop down menu

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on UI implementing a fee more features needed, the documentation of all the work done so far and Azure connectivity

- What is planned to be done until the next scrum meeting?

  - Keep working on these features, it may even be necessary some research on Database queries

What are the hurdles? o 	No hurdles

November 9th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Researched and tested Azure developments. Started writing part of the documentation

- What is planned to be done until the next scrum meeting?

  - Address further documentation writing, schedule PO meeting

- What are the hurdles?

  - N/A

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Flashed SD drive of raspberry pi and sending the current version of our project to the PO’s for their evaluation

- What is planned to be done until the next scrum meeting?

  - Awaiting feedback of evaluation that will be discussed on Monday and then working on any modification recommendations the PO may have for the rest of this sprint

- What are the hurdles?

  - N/A

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Work on the parts of the code that needed to send or query data from database

- What is planned to be done until the next scrum meeting?

  - Keep working on this story

- What are the hurdles?

  - No hurdles

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 4.1

- What was done since the last scrum meeting?

  - Implemented password generation, validation and security. Implemented user authentication and helped developing login and signup features

- What is planned to be done until the next scrum meeting?

  - Finish other stories related to storing data on database in Azure

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.7

- What was done since the last scrum meeting?

  - Worked on writing code for creating queries to implement user login and sign up to database in Azure, as well as creating proper methods to return these values

- What is planned to be done until the next scrum meeting?

  - Keep implementing these features, there is still a lot of work to do

- What are the hurdles?

  - None

November 10th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Rescheduled PO meeting, wrote part of documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on Documentation, and translation testing

- What are the hurdles? o 	N/

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Flashed the SD drive and going to send it to the PO when they ate available

- What is planned to be done until the next scrum meeting?

  - Going to work on documentation of the overall project

- What are the hurdles?

  - Tropical storm delayed our meeting to evaluate the current project state

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Fixed an error in log in page when authenticating the password and continued working on functionalities related to sending and retrieving information from database

- What is planned to be done until the next scrum meeting?

  - Keep on working on this story

- What are the hurdles?

  - None at this moment

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Implemented some new features for the UI and organization of widgets

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI fixing bugs and errors

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on the UI implementing ways to leave a page, save the data and clear it from the frame

- What is planned to be done until the next scrum meeting?

  - Keep working on the UI. Help implement Azure connectivity

- What are the hurdles?

N/A