November 14th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Developed an algorithm to average data outputs, tested azure connectivity and designed upload methodology

- What is planned to be done until the next scrum meeting?

  - Continue optimizing the averaging of data, begin working on installation manuals and continue expanding on documentation

- What are the hurdles?

  - None

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Worked on the algorithm to average out a dynamic range of spectrometer wavelengths.

- What is planned to be done until the next scrum meeting?

  - Continue optimizing spectrometer data collection functions and ensure optimal statistical analysis of raw tabular data.

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Worked on averaging data gathered from the spectrometer to save it in files and later on upload to the cloud

- What is planned to be done until the next scrum meeting?

  - Work on this same story and fix some visual details on the UI

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	4

- What was done since the last scrum meeting?

  - Worked on data collection and processing. How to save it in directories to upload to cloud

- What is planned to be done until the next scrum meeting?

  - Continue to work on the UI and optimize data collection

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	4

- What was done since the last scrum meeting?

  - Worked on the data gathering and processing algorithm.

- What is planned to be done until the next scrum meeting?

  - Keep on working on the UI. Fix some bugs on the entry boxes.

- What are the hurdles?

  - N/A

November 16th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 9:00PM

End time: 9:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Met and discussed averaging question with PO, approximated possible solution scenarios

- What is planned to be done until the next scrum meeting?

  - Test spectrometer average function implementation

- What are the hurdles?

  - If the averaging function from the spectrometer does not work, we will need to implement the functionality ourselves. Though we already have designed the algorithm for this, it would mean extra unplanned work.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on the algorithm to average out a dynamic range of spectrometer wavelengths.

- What is planned to be done until the next scrum meeting?

  - Continue optimizing spectrometer data collection functions and ensure optimal statistical analysis of raw tabular data.

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - After meeting with PO worked on adding missing labels and fields to the UI

- What is planned to be done until the next scrum meeting?

  - Keep working on minor details on the average implementation to read from spectrometer

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on the UI and the implementation of the algorithm for data gathering

- What is planned to be done until the next scrum meeting?

  - Keep on working on the implementation and optimize.

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Finish stories in the backlog regarding database and connectivity

- What is planned to be done until the next scrum meeting?

  - Keep working on current features and finish up data parsing and storing

- What are the hurdles?

  - None

November 17th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	4

- What was done since the last scrum meeting?

  - Documentation writing, averaging method testing

- What is planned to be done until the next scrum meeting?

  - Keep working on documentation and preparing for presentation next week

- What are the hurdles?

  - None

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 	4

- What was done since the last scrum meeting?

  - Handed the SD over to the PO to evaluate design and function

- What is planned to be done until the next scrum meeting?

  - Work on PATHS UP presentation and prepare all materials necessary

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - New methods for averaging the data from the spectrometer were tested. Polished UI to present it next week

- What is planned to be done until the next scrum meeting?

  - Keep polishing the interface so is ready for presentation and delivery

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Worked on some implementations for the averaging algorithm.

- What is planned to be done until the next scrum meeting?

  - Keep on working on the UI and the design for pi view.

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting? o 	3.3

- What was done since the last scrum meeting?

  - Work on UI and database stories

- What is planned to be done until the next scrum meeting?

  - We have to prepare a presentation for the research our PO is part of to give an update of what we have done so far

- What are the hurdles? o 	Mone

November 18th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert Rodriguez

Start time: 5:00PM

End time: 6:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Documentation writing, testing off averaging functionsaveragingfunct

- What is planned to be done until the next scrum meeting?

  - Continue documentation writing, presentation preparation

- What are the hurdles? o 	None

<Alexander Pastoriza>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Running function tests to polish off any remaining bugs in system.

- What is planned to be done until the next scrum meeting?

  - Evaluate PO feedback on

- What are the hurdles?

o

<Jose Bello>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Worked on readme to document some of the project functionalities

- What is planned to be done until the next scrum meeting?

  - Keep working on documentation and code testing until app is ready to present

- What are the hurdles?

  - None

<Idiel Guerra>:

- How many hours did I work since the last meeting? o 	3.5

- What was done since the last scrum meeting?

  - Tested latest features to make sure everything is running smoothly

- What is planned to be done until the next scrum meeting?

  - Finish off testing face and work on the deliverable

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on receiving data from hardware and storing it on database and on a file

- What is planned to be done until the next scrum meeting?

  - Keep working on these stories qs they are not finished and are the last ones

- What are the hurdles?

  - None

November 20th 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 4:00PM

End time: 5:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Evaluation of remaining tasks, finishing testing and working documentation

- What is planned to be done until the next scrum meeting?

  - Finish documentation, system validation

- What are the hurdles?

  - None

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - PO evaluation of UI / Spectrometer software interface was completed and we are very pleased with the feedback.

- What is planned to be done until the next scrum meeting?

  - There were some recommendations that are cosmetic to modify on the UI but nothing that had to do with the core of the project with gathering data

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Getting deliverable for the project ready and polishing code in UI

- What is planned to be done until the next scrum meeting?

  - Keep working on this until is ready

- What are the hurdles?

  - N/A

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Continued to work on the UI and final implementations needed

- What is planned to be done until the next scrum meeting?

  - Try to finish off last couple of story points

- What are the hurdles?

  - N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on data parsing and storing and on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Keep focusing on the current stories

- What are the hurdles?

  - None

November 22nd 2020

Daily Scrum Meeting Minutes:

Attendees: Gustavo Cordido, Alexander Pastoriza, Jose Bello, Idiel Guerra, Robert

Rodriguez

Start time: 9:00PM

End time: 9:30PM

<Gustavo Cordido>:

- How many hours did I work since the last meeting? o 5

- What was done since the last scrum meeting?

  - Met with PO in regards of final necessary adjustments, and for moving forward steps. Planned and delegated remaining documentation tasks.

- What is planned to be done until the next scrum meeting?

  - Work on my assigned documentation tasks, attend Lead meeting for showcase. Presentation for Paths-Up org.

- What are the hurdles?

  - Conflicts with other class’ assignments, time constraints.

<Alexander Pastoriza>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Worked on project documentation and finalizing deliverables to be presented in two weeks

- What is planned to be done until the next scrum meeting?

  - Continue working on the above documentation and finalizing our presentation for the virtual showcase

- What are the hurdles?

  - None

<Jose Bello>:

- How many hours did I work since the last meeting? o 4

- What was done since the last scrum meeting?

  - Getting deliverable for the project ready and polishing code in UI

- What is planned to be done until the next scrum meeting?

  - Keep working on this until is ready

- What are the hurdles?

  - N/A

<Idiel Guerra>:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Worked on the organization of buttons and labels of the UI

- What is planned to be done until the next scrum meeting?

  - Work on the deliverable diagrams

- What are the hurdles? o N/A

<Robert Rodriguez>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on UI data parsing and storing still

- What is planned to be done until the next scrum meeting?

  - This is the last user story, just need to polish it up and work on deliverable

- What are the hurdles?

  - None