Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Nicholas Delamo

  - Justin Cabrera

  - Enrique Rodicio

  - Damian Torrens

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:15 PM

End time: 8:25 PM

Senior Project

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learning codebase

- What is planned to be done until the next scrum meeting?

  - Finish setting up environment

  - Learn how to set up GraderFinder, and try to contribute to User Story #1

- What are the hurdles?

  - Inexperience

  - Complexity on where/how to start

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Deng’s presentation to look basic structure of how to edit canvas, and further ruby tutorials

- What is planned to be done until the next scrum meeting?

  - An initial attempt at a rudimentary graders list.

- What are the hurdles?

  - The complexity of where to start.

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Study grader finder database schema and codebase

- What is planned to be done until the next scrum meeting?

  - Continue to study grader finder code base and see how to implement user story 1

- What are the hurdles?

  - Learning Ruby on rails mvc structure in more detail.

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Learn Ruby. Reconfiguring the environment for the canvas site. Going over the existing code with the Product Owner.

- What is planned to be done until the next scrum meeting?

  - Keep learning Ruby. Start to study the canvas site configuration.

- What are the hurdles?

  - Problems with the version required vs the latest version installs.

<Phillip Nguyen>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued studying Ruby and LTI

  - Went over GradeFinder code with Deng

- What is planned to be done until the next scrum meeting?

  - Continue learning Ruby and LTI along with GradeFinder code

- What are the hurdles?

  - None

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over the existing code with Deng

- What is planned to be done until the next scrum meeting?

  - Begin setting the registration page for graders

  - Create form for potential graders

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learning Rails

  - Familiarize myself with LTI

  - Attended Professor’s walkthrough of the Canvas codebase

  - Showcased wireframe to Professor to get new requirements and validate design

- What is planned to be done until the next scrum meeting?

  - Continue learning Rails

  - Figuring out how to build UI for an LTI

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed codebase with the product owner (Dr. Deng Pan)

  - Confirmed wireframe design after walkthrough

- What is planned to be done until the next scrum meeting?

  - Review the document that was shared for codebase walkthrough

  - Keep learning Ruby

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went through existing code with PO (Dr. Pan) and clarified design of User Story 2’s UI

  - Reviewed Ruby naming conventions and syntax

- What is planned to be done until the next scrum meeting?

  - Work on User Story 2 pages and elements

- What are the hurdles?

  - Understanding existing codebase of an unfamiliar language