Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Enrique Rodicio

  - Damian Torrens

  - Phillip Nguyen

  - Justin Cabrera

  - Nicholas Delamo

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 7:30 PM

End time: 7:44 PM

Senior Project

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Figuring out how to work with postgres, password resets, and troubleshooting virtualbox boot up.

- What is planned to be done until the next scrum meeting?

  - Organizing with my team how to split up the epics.

- What are the hurdles?

  - Figuring out efficient ways to split the work.

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Having ready the environment for Graderfinder. Reviewed documentation gived by the product owner. Familiarization with the database schema and how it interacts witht Canvas.

- What is planned to be done until the next scrum meeting?

  - Study canvas interaction with graderfinder. Learn and practice Ruby.

- What are the hurdles?

  - Learning a new language

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Study how canvas interacts with database

- What is planned to be done until the next scrum meeting?

  - Begin implementing user story 1

- What are the hurdles?

  - Learning which files are relevant to the user story

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practiced ruby

  - Studied codebase

- What is planned to be done until the next scrum meeting?

  - Continue studying and practicing

- What are the hurdles?

  - Inexperience with GradeFinder

<Phillip Nguyen>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Practiced some more Ruby

  - Study the code base

- What is planned to be done until the next scrum meeting?

  - Continue studying Ruby, LTI, and the GradeFinder code

  - Brainstorm for user story 1

- What are the hurdles?

  - Unfamiliarity with GradeFinder

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through the existing code

  - Ran through how the databases are organized through Canvas

- What is planned to be done until the next scrum meeting?

  - Make sure everyone has the tools available to begin working on the next sprint

  - Ensure all goals are outlined properly and user stories are assigned

  - Practice Ruby

- What are the hurdles?

  - None

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - After Deng’s review of the codebase, I reviewed the Canvas code and the document he had sent us with references and sources.

  - Continued my learning of Ruby and Rails.

- What is planned to be done until the next scrum meeting?

  - Continue Rails and Ruby tutorials

  - Designing the LTI app to begin work on it

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed PO doc about codebase walkthrough

  - Continued learning Ruby and familiarizing with repo

- What is planned to be done until the next scrum meeting?

  - Start planning for specific pages/details in User Story 2

  - Work through some Ruby tutorials

- What are the hurdles?

  - None

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went through existing codebase

  - Explored elements of Graderfinder walkthrough doc

  - Designed specifics of assigned User Story 2 component

- What is planned to be done until the next scrum meeting?

  - Work on assigned User Story 2 component using Ruby

- What are the hurdles?

  - None