Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Damian Torrens

  - Nicholas Delamo

  - Enrique Rodicio

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:00 PM

End time: 8:16 PM

Senior Project

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 4.

- What was done since the last scrum meeting?

  - Installed ruby and did tutorials on it to learn it, looked at running a local canvas environment, and checked the online canvas environment.

- What is planned to be done until the next scrum meeting?

  - Setting up a local canvas environment.

- What are the hurdles?

  - It seems more difficult on a windows machine because I would need to run a vm to get it working.

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Install ruby and start to look at tutorials on how to work on it. Also look at the LTI documentation.

- What is planned to be done until the next scrum meeting?

  - Set up a local canvas environment. Keep learning ruby.

- What are the hurdles?

  - First time working with ruby and LTI systems.

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Learned Ruby

- What is planned to be done until the next scrum meeting?

  - Learning Ruby

- What are the hurdles?

  - Inexperience.

Enrique Rodicio

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Did Ruby tutorials and studied LTI specification

- What is planned to be done until the next scrum meeting?

  - Continue studying Ruby and LTI specification

  - Setup project on pc

- What are the hurdles?

  - Setting up virtual machine to run project

  - Connecting to dev server for the first time

Phillip Nguyen:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Learn Ruby and LTI

- What is planned to be done until the next scrum meeting?

  - Continue learning Ruby and LTI

- What are the hurdles?

Setup a VM to run the project

Capstone I

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked out the LTI documentation and Ruby tutorials

- What is planned to be done until the next scrum meeting?

  - Get project set up on my machine

  - Learn more about Ruby

- What are the hurdles?

  - Need to install a VM since the project doesn’t run on Windows

David Paez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I looked over Ruby tutorials, and installed Ruby on my machine.

  - I reviewed the Canvas LTI specifications and looked at how to set up the environment.

- What is planned to be done until the next scrum meeting?

  - Continue studying up on Ruby and doing coding exercises

  - Set up the Canvas development and production environments

- What are the hurdles?

  - Inexperience with Ruby but that won’t deter me!

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over Ruby syntax and example code

  - Reviewed Canvas LTI specifications

  - Cloned the GitHub repository

- What is planned to be done until the next scrum meeting?

  - Keep learning Ruby and reviewing the Canvas LTI specifications

  - Try to understand each component of the current prototype

- What are the hurdles?

  - Setting up the environment to run the Canvas prototype

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through Ruby and Canvas LTI documentation, created a simple “Hello, world!” program

- What is planned to be done until the next scrum meeting?

  - Continue familiarizing myself with Ruby syntax by completing more exercises

- What are the hurdles?

  - Ran into a few errors during Ruby installation