Daily Scrum Meeting Minutes:

Attendees:

- Senior Project:

  - Justin Cabrera

  - Damian Torrens

  - Nicholas Delamo

  - Enrique Rodicio

  - Phillip Nguyen

- Capstone 1:

  - William Padron

  - David Paez

  - Leila Adaza

  - Cheska Sy

Start time: 8:00 PM

End time: 8:17 PM

Justin Cabrera:

- How many hours did I work since the last meeting?

  - 4.

- What was done since the last scrum meeting?

  - As per Deng’s suggestion, I tried setting up a ubuntu environment on my station with wsl 2, however, I’ve into many issues regarding how to transfer files into the ubuntu system to set up canvas, as well as windows update issues that do not allow me to run wsl 2. However, I do have wsl 1 set up with ubuntu.

- What is planned to be done until the next scrum meeting?

  - Retry to set up an environment but with virtualbox instead, as it seems simpler.

- What are the hurdles?

  - Scrapping the work I have done previously, and any unforeseen setup issues with virtualbox.

Nicholas Delamo:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Installing and configuring Ruby

  - Installing RubyMine

  - Setting up in VS Code

  - Setting up WSL (probably may use VirtualBox, not good with VMs in general)

- What is planned to be done until the next scrum meeting?

  - Continue to set up and learn Ruby

- What are the hurdles?

  - Inexperience

  - Indecision

Enrique Rodicio:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Installed Linux VM for development

- What is planned to be done until the next scrum meeting?

  - Finish setting up environment

- What are the hurdles?

  - Unfamiliarity with canvas LMS

Damian Torrens:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Finish setting up Ruby and the environment for it.

  - Setting the environment to work it from VS Code.

- What is planned to be done until the next scrum meeting?

  - Keep working on the configuration of the system and the process of learning Ruby.

- What are the hurdles?

  - First time using this language.

<Phillip Nguyen>:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up Linux VM

  - Continued looking at Ruby and LTI

- What is planned to be done until the next scrum meeting?

  - Try to get the project running in VM

- What are the hurdles?

  - Getting the project to run in VM

Capstone 1

William Padron:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Got a VM with Ubuntu running

- What is planned to be done until the next scrum meeting?

  - Clone the repository into Ubuntu

  - Keep reading up on the LTI specs

  - Get Ruby installed and running

- What are the hurdles?

  - No hurdles as of now

David Paez

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I have been learning Ruby and Ruby on Rails through LinkedIn learning

  - I installed JetBrains to run RubyMine.

  - Cloned the Canvas Development Environment stable build from GitHub and setting up the environment

- What is planned to be done until the next scrum meeting?

  - Finish setting up the Canvas Development Environment

  - Begin setting up the Canvas Production environment

  - Review Professor’s code

- What are the hurdles?

  - None

Leila Adaza:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued learning Ruby via training links

  - Reviewed Canvas LTI specifications

- What is planned to be done until the next scrum meeting?

  - Start setting up basic environment to test the prototype

  - Keep familiarizing myself with the repo code

- What are the hurdles?

  - Becoming more comfortable with Ruby overall

Cheska Sy:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Installed JetBrains’ version of Ruby IDE, RubyMine

  - Completed more Ruby exercises

- What is planned to be done until the next scrum meeting?

  - Go through Ruby Core Reference documentation

  - Continue to look through LTI application examples using Rails

- What are the hurdles?

  - Learning a new language as well as how to build an LTI app.